ENTERPRISE AI CAPABILITY MAPPING

AI Insurance Playbook

VOLUME 2 — Use-Case Deep-Dive Profiles

46 standardised profiles · Health (7) · Operations (18) · Agency (21)

Each profile: charter · solution architecture · data specification · delivery plan · value case

Aligned to client source PDF 'Insurance Data Project Plan' · August 2026

# Contents

# How to read a profile

Every one of the 46 use cases below follows the same five-part structure so initiatives can be compared like-for-like and lifted directly into a business case or delivery backlog:

- 1. Initiative charter — the snapshot table (domain, goal, problem, capability, users, phase) plus the strategic framing, drawn from the client source PDF and enriched to the 14-column schema.

- 2. Solution architecture — how it works end to end: the AI/ML and GenAI components, the human-in-the-loop design, and the integration points into core systems.

- 3. Data specification — source systems, core tables, master data, events, external and document data, plus the feature groups and data-quality prerequisites.

- 4. Delivery plan — build-vs-buy stance, indicative vendor/stack options, complexity drivers, dependencies and a 90-day first-move plan.

- 5. Value case — the KPI targets, business-value levers, benchmark reference and key risks/controls.

Ratings (value, complexity, maturity) are directional analyst judgements to support prioritisation, consistent with the workbook's Portfolio and Roadmap sheets. Figures are indicative planning ranges, not commitments.

# H1 · AI-Powered Document Digitization

Health AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High (widely adopted)

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Digitise medical information end-to-end (domain goal per PDF) |
| Business problem | Medical reports are manual and slow (per PDF) |
| AI capability | OCR + GenAI summarization |
| GenAI / ML approach | OCR, Document AI, Medical NLP, LLM summarization |
| Expected output | Structured medical record and summary (per PDF); ICD codes, risk indicators |
| Primary users | Underwriters, Claims Officers, Medical Team |
| Roadmap wave | Phase 1 |

Document digitization is the foundational Health AI capability: almost every downstream underwriting, claims and provider-analytics use case depends on turning unstructured medical evidence into structured, coded data. It is a classic quick win — proven technology, immediate productivity payback, and a training-data flywheel for later models. The target is straight-through extraction with confidence scoring, not a black box; low-confidence fields route to a medical reviewer whose corrections become labels.

## 2. Solution architecture

### How it works, end to end

- Capture inbound medical documents (reports, discharge summaries, prescriptions, lab and imaging reports) from the ECM and claims/UW intake channels.

- Classify document type, then OCR and layout-parse to recover text and table structure.

- Extract medical entities (diagnoses, procedures, medications, values) and map to ICD/procedure code sets.

- Summarise with an LLM into a structured case record with cited source spans and risk indicators.

- Route fields below a confidence threshold to a medical reviewer; corrections feed back as training labels.

### AI / ML & GenAI components

- OCR / document AI for text and table recovery from scanned and native PDFs.

- Medical NLP for entity extraction and ICD/procedure coding.

- LLM summarisation with mandatory citation to source spans (no un-grounded claims).

- Confidence scoring per field and per document to drive the human-review queue.

### Human-in-the-loop & governance

Extraction is assistive: structured output is presented with source citations and confidence, and any field feeding an underwriting or claims decision below threshold is human-verified. This keeps a clinician accountable for the medical record while capturing every correction as a label.

### Integration points

Publishes a governed 'Medical document corpus' data product plus per-case structured summaries consumed by H3 (risk scoring), H4/O16 (decisioning/adjudication) and O2 (UW data extraction). Feeds the enterprise vector store for retrieval.

## 3. Data specification

| Source systems | Document Management (ECM), Claims Management System, New Business & UW workbench |
| --- | --- |
| Core tables | Claims, Policies, Customers, Medical Documents, Providers |
| Master data | Customer, Provider, Medical code sets (ICD/procedure) |
| Events | Document-received events; extraction-completed events; review-completed events |
| External data | External e-health records where consented; coding standards (ICD-10 / procedure catalogues) |
| Document data | Medical reports, discharge summaries, prescriptions, lab reports, imaging reports |
| Feature groups | Medical & health (extracted ICD history, values); document-derived risk indicators with confidence metadata |
| Data-quality prerequisites | Reliable document-type classification; consented linkage to the correct customer/claim; code-set version control. |

## 4. Delivery plan

Build vs. buy: Buy + configure the IDP/OCR engine (vendor data-network and accuracy advantage), build the medical-summarisation and coding layer on the LLM gateway where proprietary tuning and citation control matter.

Indicative stack / vendors: Azure Document Intelligence / Google Document AI / ABBYY / Hyperscience for capture; LLM gateway (Claude/GPT/Gemini) for summarisation; vector store for retrieval.

### Complexity drivers

- Overall complexity Medium: OCR is mature, but medical vocabulary, messy scans and coding accuracy require tuning.

- Citation and confidence plumbing is essential to make the output trustworthy for regulated decisions.

### Dependencies

- ECM connectivity and document taxonomy.

- ICD/procedure code-set services.

- Customer/claim linkage (MDM).

### First 90 days

- Weeks 1–4: assemble a representative document sample; baseline current extraction TAT and accuracy; stand up the IDP engine on one document type (e.g., discharge summaries).

- Weeks 5–8: add medical NLP + LLM summarisation with citations; build the confidence-based review queue; validate against clinician-labelled ground truth.

- Weeks 9–12: measure accuracy/TAT uplift, expand to 2–3 document types, wire outputs into the UW/claims workflow.

## 5. Value case

Primary KPIs: Turnaround time, extraction accuracy, straight-through processing rate

Business value: Faster processing and reduced manual effort across UW and claims

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | High: unlocks STP for UW and claims and feeds multiple downstream models. |
| Implementation complexity | Medium (3/5) | Medium: mature OCR, but medical-domain accuracy and citation controls add effort. |
| Industry maturity | High (widely adopted) | High and widely adopted; Sun Life and Aviva have publicised GenAI physician-statement summarisation for underwriting. |

### Benchmark reference

Sun Life explores GenAI summarisation of complex physician statements for underwriting; Aviva reports roughly halving life-underwriting review time with medical-report summarisation. This is table stakes among leaders.

### Key risks & controls

- Extraction/coding error into a medical decision — controlled by citations, confidence thresholds and mandatory review above materiality.

- PHI handling — controlled by tokenisation, consent enforcement and regional data residency.

- Model drift on new document formats — controlled by monitoring and the reviewer-label feedback loop.

# H2 · GenAI Real-Time FWA Detection

Health AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Reduce fraud and cost leakage in health claims |
| Business problem | Fraudulent or duplicate claims inflate claims cost (per PDF) |
| AI capability | Fraud detection models + LLM reasoning (per PDF) + Graph AI |
| GenAI / ML approach | Supervised fraud classification, anomaly detection, duplicate-claim matching, LLM case reasoning |
| Expected output | Fraud score, suspicious claims investigation queue (per PDF) |
| Primary users | SIU / Fraud Investigators, Claims Managers |
| Roadmap wave | Phase 1 |

Fraud, waste and abuse is where claims-cost leakage concentrates, and where rules engines are systematically evaded by collusion and staged claims. This use case combines supervised fraud scoring, unsupervised anomaly detection and graph/network analytics with LLM reasoning that drafts investigator-ready case narratives. It is deliberately a Phase 2 build: it needs a mature claims-history data foundation and a fraud-label loop before it earns trust.

## 2. Solution architecture

### How it works, end to end

- Score every claim in near-real-time using supervised models trained on historical fraud outcomes.

- Run anomaly detection to catch novel patterns the supervised model has not seen.

- Build a provider/party graph (shared addresses, devices, bank accounts, referral chains) and compute network-risk features.

- For high-risk claims, an LLM assembles a cited case pack summarising the evidence and suspected pattern.

- Prioritise the investigation queue; investigator outcomes feed back as labels.

### AI / ML & GenAI components

- Supervised fraud classifiers (gradient boosting) on engineered claim/provider features.

- Unsupervised anomaly detection for emerging schemes.

- Graph analytics / link analysis for rings and provider collusion.

- LLM case-narrative generation, grounded in the claim record.

### Human-in-the-loop & governance

The model never denies a claim; it prioritises and explains. Investigators (SIU) make decisions, and their dispositions are the training signal. This preserves due-process and creates a defensible audit trail.

### Integration points

Runs against the Claims history and Provider data products; scores are surfaced in the claims workbench and the SIU case-management tool; the graph is maintained as a shared asset also used by O7 (partner value) and A-domain network features.

## 3. Data specification

| Source systems | Claims Management System, Provider Network System, Finance/Payments, external device/identity signals |
| --- | --- |
| Core tables | Claims, Claim Line Items, Providers, Diagnoses, Procedures, Investigations |
| Master data | Provider, Customer, Beneficiary, Medical code sets |
| Events | Claim-submitted / adjudicated events; payment events; investigation-outcome events |
| External data | Sanctions/known-fraud lists; device and identity signals where lawful |
| Document data | Claim documents, provider bills/invoices, diagnosis coding |
| Feature groups | Claims history (frequency/severity by cause, provider mix); network/graph (centrality, shared attributes) |
| Data-quality prerequisites | Reliable provider identity resolution; complete claim line-item and coding data; labelled historical fraud outcomes. |

## 4. Delivery plan

Build vs. buy: Buy specialist fraud components where consortium data creates a network effect (e.g., Shift Technology, FRISS), build proprietary graph features and the LLM case-pack layer on internal data.

Indicative stack / vendors: Fraud platform (Shift/FRISS) or in-house GBM; graph engine (Neo4j / GraphFrames); LLM gateway for case narratives.

### Complexity drivers

- Overall complexity High: graph construction, real-time scoring and label scarcity are all non-trivial.

- Requires a governed fraud-label loop and careful false-positive management to protect customer experience.

### Dependencies

- Claims history data product (depends on H1/O1 coding).

- Provider identity resolution (MDM).

- SIU case-management integration and label capture.

### First 90 days

- Weeks 1–4: assemble historical claims + known-fraud labels; baseline current detection and recovery; build first supervised model offline.

- Weeks 5–8: add anomaly detection and a first provider graph; shadow-score live claims without acting.

- Weeks 9–12: pilot investigator queue prioritisation on one claim type; measure precision and recovered value; establish label feedback.

## 5. Value case

Primary KPIs: Fraud detection rate, false-positive rate, recovered amount, duplicate-claim catch rate

Business value: Direct claims-cost avoidance and loss-ratio improvement

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | Very High: fraud/FWA savings flow straight to loss ratio; typical programmes target 2–5% of claims. |
| Implementation complexity | High (4/5) | High: real-time scoring, graph analytics and label scarcity. |
| Industry maturity | Medium-High | Medium-High: mature vendor market; graph+LLM combination is newer. |

### Benchmark reference

Allianz's agentic claims work and industry SIU platforms (Shift, FRISS) show the pattern; Prudential's EvolutionIQ partnership targets claims optimisation. Graph-plus-LLM case packs are an emerging differentiator.

### Key risks & controls

- False positives harming genuine claimants — controlled by threshold tuning, investigator review and clear appeal paths.

- Bias in fraud flags — controlled by fairness monitoring across protected attributes.

- Adversarial adaptation — controlled by anomaly detection and periodic retraining.

# H3 · ML-Powered Predictive Risk Scoring

Health AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Assess claim and health risk consistently at scale |
| Business problem | Difficult to assess claim or health risk manually (per PDF) |
| AI capability | Predictive ML risk models |
| GenAI / ML approach | Risk prediction / classification models (gradient boosting), calibration, explainability (SHAP) |
| Expected output | Risk score (Low/Medium/High) with drivers (per PDF) |
| Primary users | Underwriters, Claims Assessors, Medical Team |
| Roadmap wave | Phase 1 |

Predictive risk scoring turns fragmented medical, lifestyle and demographic data into a consistent, explainable Low/Medium/High signal for claims and health risk. It is the analytical backbone that makes decision automation (H4) and indicative underwriting (O4) safe to scale. Explainability is non-negotiable: every score ships with its top drivers so an underwriter or assessor can defend the decision.

## 2. Solution architecture

### How it works, end to end

- Assemble a point-in-time feature set per applicant/claimant from medical history, lifestyle and demographics.

- Score with a calibrated classification model to a Low/Medium/High band plus a probability.

- Attach the top contributing factors (SHAP) as a human-readable rationale.

- Expose the score and drivers to underwriters/assessors and to H4/O4 for decisioning.

- Monitor calibration and fairness; retrain on realised outcomes.

### AI / ML & GenAI components

- Gradient-boosted / classification risk models with probability calibration.

- Explainability (SHAP) surfaced as plain-language drivers.

- Fairness and calibration monitoring across segments.

### Human-in-the-loop & governance

Scores are decision support, not decisions. Underwriters and assessors retain authority; the score standardises and accelerates their judgement and is always accompanied by its drivers.

### Integration points

Consumes the extracted medical record (H1/O1) and Customer 360 features; serves scores via API into the UW workbench, claims workbench and H4/O4 decision layers.

## 3. Data specification

| Source systems | New Business & UW workbench, Claims Management System, CRM/Customer master, Health/Wellness platform |
| --- | --- |
| Core tables | Customers, Claims, Medical Documents, Policies, Health Assessments |
| Master data | Customer, Medical code sets |
| Events | Application-submitted events; claim-registered events; outcome (mortality/morbidity/claim) events |
| External data | External e-health records and, where consented, digital-health/wellness data |
| Document data | Extracted medical records (from H1/O1), lab values |
| Feature groups | Medical & health; customer demographics & household; claims history |
| Data-quality prerequisites | Point-in-time correctness (no leakage of post-decision data); representative training population; complete medical coding. |

## 4. Delivery plan

Build vs. buy: Build — risk models on proprietary book data are a core differentiator; optionally partner for external digital-health risk signals (e.g., Qumata-style) feeding features.

Indicative stack / vendors: Lakehouse feature store; GBM frameworks; explainability tooling; model-risk validation workflow.

### Complexity drivers

- Overall complexity Medium: modelling is well understood, but calibration, fairness and explainability for a regulated decision add rigour.

- Depends on the quality of upstream medical extraction.

### Dependencies

- H1/O1 medical extraction.

- Customer 360 features (A7/MDM).

- Model-risk validation and fairness framework.

### First 90 days

- Weeks 1–4: define target/outcome, assemble point-in-time training data, baseline current risk-assessment consistency.

- Weeks 5–8: build and calibrate the model; validate discrimination (AUC/Gini), calibration and fairness; add SHAP drivers.

- Weeks 9–12: shadow against human decisions, refine thresholds/bands, prepare for H4/O4 consumption.

## 5. Value case

Primary KPIs: Model AUC/calibration, referral precision, downstream TAT

Business value: Consistent risk selection and faster decisions

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: standardises risk selection and feeds STP decisioning across UW and claims. |
| Implementation complexity | Medium (3/5) | Medium: modelling is tractable; governance and explainability drive effort. |
| Industry maturity | High | High: predictive risk scoring is mainstream across insurers. |

### Benchmark reference

AIA's computational-intelligence pre-underwriting broadened the insurable pool; most top-10 carriers run accelerated/automated underwriting on predictive risk models.

### Key risks & controls

- Proxy discrimination — controlled by fairness testing and feature governance.

- Data leakage inflating apparent accuracy — controlled by strict point-in-time construction.

- Over-reliance — controlled by keeping scores advisory with mandatory drivers.

# H4 · Intelligent Rule Engine & Decision Automation

Health AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Automate approval decisions for claims and underwriting |
| Business problem | Manual approval decisions are slow and inconsistent (per PDF) |
| AI capability | Rule engine + AI recommendations (per PDF) |
| GenAI / ML approach | Business-rules engine integrated with ML classification scores; escalation thresholds; audit trail |
| Expected output | Approve / Reject / Escalate recommendation with rationale (per PDF) |
| Primary users | Claims Officers, Underwriters, Ops Managers |
| Roadmap wave | Phase 1 |

Intelligent Rule Engine & Decision Automation converts risk signals and rules into Approve / Reject / Escalate recommendations for claims and underwriting, targeting straight-through processing for clean cases while routing the ambiguous and high-value ones to humans. It is the productivity multiplier that monetises H1 and H3. The design principle is 'automate the routine, escalate the material', with conservative thresholds at launch.

## 2. Solution architecture

### How it works, end to end

- Combine the risk score (H3), business rules and policy terms for each case.

- Generate an Approve / Reject / Escalate recommendation with a confidence level and rationale.

- Auto-process cases above the automation confidence threshold; escalate the rest with a prepared summary.

- Log every decision with inputs and rationale for audit; monitor overturn rates.

### AI / ML & GenAI components

- Business-rules engine encoding policy and eligibility logic.

- ML recommendation layer using risk scores and case features.

- Confidence thresholds and referral routing; full decision logging.

### Human-in-the-loop & governance

Materiality-tiered: low-value, high-confidence cases auto-process; high-value or low-confidence cases are escalated with an AI-prepared summary. Authority limits, override rights and audit trails are defined before go-live and reviewed by model risk.

### Integration points

Sits on H3 scores and the rules repository; writes decisions back into the claims/UW admin systems; overturn and outcome data flow back to H3 for retraining.

## 3. Data specification

| Source systems | Claims Management System, New Business & UW workbench, Policy Administration System, Rules repository |
| --- | --- |
| Core tables | Claims, Policies, Benefits, Underwriting Decisions, Rules Repository |
| Master data | Customer, Product, Medical code sets |
| Events | Decision-requested / decision-made events; override/overturn events; payment/issuance events |
| External data | — |
| Document data | Extracted claim/UW evidence, policy terms |
| Feature groups | Claims history; medical & health; policy & holdings |
| Data-quality prerequisites | Accurate policy-term and benefit data; reliable risk scores; complete rules coverage with versioning. |

## 4. Delivery plan

Build vs. buy: Buy + configure the decisioning/rules shell (many claims and UW platforms provide one), build the ML recommendation and threshold logic on internal data.

Indicative stack / vendors: Decision/rules platform (e.g., in claims or UW suite); ML models from H3; workflow engine for escalation.

### Complexity drivers

- Overall complexity High: correctness, auditability and safe thresholds for regulated decisions.

- Requires tight coupling to accurate rules and benefit data.

### Dependencies

- H3 risk scoring.

- Clean rules/benefit configuration.

- Governance sign-off on automation thresholds and authority limits.

### First 90 days

- Weeks 1–4: pick one high-volume, low-complexity decision class; baseline current TAT/STP; codify the rules.

- Weeks 5–8: build the recommendation + threshold logic; run in shadow mode measuring agreement with humans.

- Weeks 9–12: enable auto-processing for the safest band with human escalation for the rest; monitor overturns.

## 5. Value case

Primary KPIs: Auto-decision rate, override rate, decision TAT, leakage

Business value: Straight-through decisions with human-in-the-loop for exceptions

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | Very High: STP directly cuts unit cost and settlement time on eligible volumes. |
| Implementation complexity | Medium-High (4/5) | High: auditability and safe thresholds for regulated decisions. |
| Industry maturity | High | High: automated adjudication/UW decisioning is proven at leaders. |

### Benchmark reference

Ping An auto-issues 93% of new vehicle policies (6 min → 1.2); Manulife/John Hancock 'Quick Quote' and AIA pre-underwriting show automated decisioning economics in life/health.

### Key risks & controls

- Wrongful auto-decision — controlled by conservative thresholds, escalation and overturn monitoring.

- Rule/benefit errors — controlled by versioned configuration and testing.

- Scope creep beyond safe cases — controlled by staged expansion gated on measured overturn rates.

# H5 · AI Portfolio-Level Claims Intelligence & Provider Analytics

Health AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Create visibility into provider performance and treatment patterns |
| Business problem | Limited visibility into provider performance (per PDF) |
| AI capability | Claims analytics + Clustering (per PDF) |
| GenAI / ML approach | Clustering/segmentation of providers, benchmarking analytics, fraud-trend mining, cost-leakage analytics |
| Expected output | Provider scorecards, fraud trends, treatment patterns, cost leakage dashboard (per PDF) |
| Primary users | Provider Management, Claims Managers, Health Economics Team |
| Roadmap wave | Phase 1 |

AI Portfolio-Level Claims Intelligence & Provider Analytics gives the insurer visibility it currently lacks into provider performance, cost trends and treatment patterns. By clustering providers and mining treatment/cost patterns it supports network steering, tariff negotiation and cost-leakage reduction, and it strengthens the fraud programme (H2) with behavioural baselines. It is analytics-led rather than decision-automating, which keeps complexity moderate.

## 2. Solution architecture

### How it works, end to end

- Aggregate claims, provider, procedure and tariff data into a provider-analytics mart.

- Cluster providers by cost, mix and outcome patterns; benchmark against peers.

- Detect cost and treatment-pattern outliers over time.

- Publish provider scorecards and cost-trend dashboards for negotiation and steering.

### AI / ML & GenAI components

- Clustering/segmentation of providers; benchmarking analytics.

- Cost-trend and treatment-pattern mining.

- Scorecard and dashboard layer.

### Human-in-the-loop & governance

Insight-only: outputs inform provider-management and pricing decisions made by humans. No automated action against providers.

### Integration points

Reads the Claims history and Provider data products; shares provider baselines with H2 (fraud) and feeds pricing (O8) and health-proposition teams.

## 3. Data specification

| Source systems | Claims Management System, Provider Network System, Finance/Payments |
| --- | --- |
| Core tables | Claims, Providers, Provider Networks, Procedures, Tariffs |
| Master data | Provider, Medical code sets, Product |
| Events | Claim/line-item events; tariff-change events |
| External data | Industry cost benchmarks where available |
| Document data | Provider bills/invoices, procedure coding |
| Feature groups | Claims history; network/graph; provider cost/quality features |
| Data-quality prerequisites | Robust provider identity resolution; complete line-item coding and tariffs. |

## 4. Delivery plan

Build vs. buy: Build on the lakehouse — this is proprietary analytics over the insurer's own network; buy only visualisation.

Indicative stack / vendors: Lakehouse + BI (Power BI/Tableau); clustering libraries; shared graph with H2.

### Complexity drivers

- Overall complexity Medium: mainly a data-integration and analytics effort.

- Provider identity resolution is the main data challenge.

### Dependencies

- Provider MDM.

- Coded claims data (H1/O1).

- Tariff/contract data.

### First 90 days

- Weeks 1–4: build the provider-analytics mart; baseline cost/leakage visibility.

- Weeks 5–8: cluster providers and build first scorecards; validate with provider-management team.

- Weeks 9–12: add cost-trend/outlier views; pilot in a negotiation cycle.

## 5. Value case

Primary KPIs: Cost per episode vs benchmark, provider score adoption, leakage identified

Business value: Better provider negotiation and network steering

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | Medium: negotiation and steering savings plus fraud-programme support. |
| Implementation complexity | Medium (3/5) | Medium: data integration and provider resolution. |
| Industry maturity | Medium-High | Medium-High: common in mature health portfolios. |

### Benchmark reference

Ping An's EagleX and provider risk platforms illustrate network-level analytics; provider scorecards are standard in advanced health-insurance operations.

### Key risks & controls

- Mis-attribution from poor provider identity — controlled by MDM.

- Over-interpretation of noisy patterns — controlled by statistical rigour and human review.

# H6 · GTM (Go-To-Market) Rollout

Health AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: N/A (program phase)

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Commercial rollout of Health AI capabilities (per PDF) |
| Business problem | Operational readiness required to deploy AI into live health business (per PDF) |
| AI capability | Program milestone: operational readiness (process, people, controls) |
| GenAI / ML approach | N/A (deployment milestone) — model operationalisation, monitoring setup, adoption tooling |
| Expected output | Deployment plan and live rollout (per PDF) |
| Primary users | Program Office, Health Business Owners, Ops, IT |
| Roadmap wave | Phase 1 |

GTM (Go-To-Market) Rollout is a programme milestone in the source plan rather than a standalone model: it is the capability to take Health AI pilots (H1–H5) into commercial production with the operational readiness, change management and monitoring that most AI programmes underestimate. Treating it as an explicit initiative is deliberate — 'the laggard position is no longer the absence of AI; it is AI that never leaves the pilot.'

## 2. Solution architecture

### How it works, end to end

- Package validated pilots into production-grade services (APIs, monitoring, runbooks).

- Stand up MLOps deployment pipelines, model registry and observability.

- Run change management: user training, workflow redesign, adoption tracking.

- Monitor performance and benefit realisation; feed a portfolio review that scales, pivots or stops.

### AI / ML & GenAI components

- MLOps deployment, model registry and monitoring (drift, performance, uptime).

- Adoption analytics and benefit-tracking telemetry.

- Operational runbooks and incident processes.

### Human-in-the-loop & governance

This capability is about governed human ownership of production AI: named business owners, model-risk sign-off gates, and a quarterly portfolio review with authority to stop under-performing models.

### Integration points

Wraps H1–H5 outputs into the operating model; connects models to workflow systems and to the value-tracking framework (Volume 1, Section 10).

## 3. Data specification

| Source systems | All Health source systems (as consumers); MLOps/observability platform |
| --- | --- |
| Core tables | Workflow Tasks, Knowledge Articles, Org Structure |
| Master data | Model registry; Adoption metrics |
| Events | Deployment events; adoption events; model-performance/incident events |
| External data | — |
| Document data | SOPs, deployment runbooks |
| Feature groups | Operational telemetry (uptime, adoption, benefit realisation) |
| Data-quality prerequisites | Reliable telemetry and benefit-baseline data. |

## 4. Delivery plan

Build vs. buy: Build on platform using standard MLOps tooling; buy the MLOps/observability platform itself.

Indicative stack / vendors: MLflow/SageMaker/Vertex; model monitoring (Fiddler/Arthur); BI for benefit tracking.

### Complexity drivers

- Overall complexity Medium: mostly engineering discipline and change management rather than novel modelling.

- Cross-functional coordination is the main risk.

### Dependencies

- H1–H5 pilots validated.

- MLOps platform and governance framework.

- Change-management capacity.

### First 90 days

- Weeks 1–4: define production readiness criteria and benefit baselines for the first Health models.

- Weeks 5–8: deploy one model end-to-end with full monitoring; train users and redesign the workflow.

- Weeks 9–12: track adoption and benefit; institute the portfolio review cadence.

## 5. Value case

Primary KPIs: Go-live milestones met, adoption rate, incident rate post-launch

Business value: Converts Health AI builds into realised business value

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High (enabling): converts pilot value in H1–H5 into realised, sustained value. |
| Implementation complexity | Medium (3/5) | Medium: engineering and change discipline. |
| Industry maturity | N/A (program phase) | Programme milestone rather than a market-benchmarked capability. |

### Benchmark reference

Manulife's published US$1B-by-2027 value target with staged realisation is the model for disciplined GTM and benefit tracking.

### Key risks & controls

- Pilots stalling before production — the very risk this initiative exists to remove; controlled by readiness gates and executive ownership.

- Benefit leakage post-launch — controlled by monitored KPIs and portfolio review.

# H7 · MVP 2 — Expanded Health AI Capabilities

Health AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: N/A (program phase)

## 1. Initiative charter

| Domain | Health |
| --- | --- |
| Strategic goal | Second implementation phase extending Health AI scope (per PDF) |
| Business problem | Initial MVP covers core scope; expanded datasets and features needed (per PDF) |
| AI capability | Program milestone: expanded AI capabilities on additional datasets |
| GenAI / ML approach | Iteration on H1-H5 models: added data sources, advanced features, wider claim types |
| Expected output | Advanced AI features across the Health stack (per PDF) |
| Primary users | Program Office, Health Business Owners, Data Science |
| Roadmap wave | Phase 2 |

MVP 2 is the second Health AI implementation wave in the source plan: extend the proven model families (H1–H5) to additional datasets, products and markets, and add advanced features (e.g., real-time scoring, deeper NLP, wellness-data integration). It compounds MVP-1 value across the wider book rather than introducing a new capability class.

## 2. Solution architecture

### How it works, end to end

- Prioritise MVP-2 scope from MVP-1 learnings and value gaps.

- Extend models to additional datasets (wellness, external health records) and product lines/markets.

- Add advanced features: real-time scoring, richer medical NLP, feedback-driven retraining.

- Re-baseline KPIs and measure incremental uplift over MVP-1.

### AI / ML & GenAI components

- Extensions of H1–H5 model families to new data and scope.

- Advanced-feature development (real-time serving, deeper NLP).

- Expanded monitoring and retraining loops.

### Human-in-the-loop & governance

Same governance as MVP-1, extended to new scope; each expansion passes model-risk and human-in-the-loop design gates before automation.

### Integration points

Builds on the MVP-1 platform and data products; adds wellness/external-health integrations and broader product/market coverage.

## 3. Data specification

| Source systems | All Health source systems plus Health/Wellness platform and expanded external feeds |
| --- | --- |
| Core tables | Claims, Medical Documents, Providers, External Data Registry |
| Master data | Customer, Provider, Medical code sets |
| Events | Expanded lifecycle and engagement events across new scope |
| External data | Wearables/wellness data; additional external health records |
| Document data | Additional document types across expanded products |
| Feature groups | All MVP-1 groups plus wellness-engagement and expanded medical features |
| Data-quality prerequisites | Consistent quality across newly onboarded datasets and markets. |

## 4. Delivery plan

Build vs. buy: Build/extend on the established platform; partner for new external data (wellness/digital health).

Indicative stack / vendors: Same as MVP-1, with added real-time serving and wellness-data pipelines.

### Complexity drivers

- Overall complexity High: broadening scope multiplies integration, data-quality and change-management surface.

- Advanced features (real-time, deeper NLP) raise the engineering bar.

### Dependencies

- MVP-1 (H1–H5) in production (H6).

- Wellness/external-data partnerships.

- Expanded governance coverage.

### First 90 days

- Weeks 1–4: define MVP-2 scope and incremental value hypotheses from MVP-1 data.

- Weeks 5–8: extend one model family to a new dataset/product; validate incremental uplift.

- Weeks 9–12: harden, add one advanced feature (e.g., real-time scoring), plan broader rollout.

## 5. Value case

Primary KPIs: Scope-expansion milestones, incremental STP/fraud KPIs vs MVP1 baseline

Business value: Compounding value on the MVP foundation

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High: compounds MVP-1 value across a wider book and richer data. |
| Implementation complexity | Medium-High (4/5) | High: scope, integration and advanced features. |
| Industry maturity | N/A (program phase) | Programme milestone; maturity follows the underlying H1–H5 capabilities. |

### Benchmark reference

Leaders scale in waves — Prudential's multi-market PruAction rollout and Manulife's phased value realisation exemplify staged expansion.

### Key risks & controls

- Scope overreach — controlled by value-gated, incremental expansion.

- Quality variance across new data/markets — controlled by data-quality gates (O3).

# O1 · Ingest, Extract & Summarize Medical Information (Life & Health)

Operations AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Convert PDFs into structured information (per PDF) |
| Business problem | Operational teams re-key data from unstructured medical PDFs |
| AI capability | OCR + Document AI + Medical NLP |
| GenAI / ML approach | OCR, layout parsing, entity extraction, LLM summarization |
| Expected output | Medical summary (per PDF); structured fields with confidence scores |
| Primary users | Operations Staff, Underwriting Support, Claims Support |
| Roadmap wave | Quick Win |

Medical Document Extraction is the operations-side twin of H1: it converts inbound PDFs into structured information so operations teams stop re-keying. It is a quick win that feeds underwriting-data structuring (O2) and claims adjudication (O16), and shares the enterprise document-AI pipeline rather than standing up a silo.

## 2. Solution architecture

### How it works, end to end

- Capture medical PDFs from ECM and intake channels.

- Classify, OCR and parse layout/tables.

- Extract entities and produce a structured medical summary with confidence scores.

- Route low-confidence fields to review; feed corrections back as labels.

### AI / ML & GenAI components

- OCR/document AI.

- Medical NLP entity extraction.

- LLM summarisation with citations.

- Per-field confidence scoring.

### Human-in-the-loop & governance

Assistive extraction; anything feeding a downstream decision below threshold is human-verified, with corrections captured as training data.

### Integration points

Shares the H1 document-AI pipeline; publishes structured summaries consumed by O2, O4 and O16.

## 3. Data specification

| Source systems | Document Management (ECM), Claims Management System, New Business & UW workbench |
| --- | --- |
| Core tables | Medical Documents, Claims, Applications, Customers |
| Master data | Customer, Provider, Medical code sets |
| Events | Document-received / extraction-completed / review events |
| External data | Coding standards; consented external health records |
| Document data | Medical reports, APS, lab reports |
| Feature groups | Medical & health; document-derived features with confidence |
| Data-quality prerequisites | Document-type classification; correct customer/claim linkage. |

## 4. Delivery plan

Build vs. buy: Buy + configure the IDP engine; build the summarisation/coding layer on the LLM gateway.

Indicative stack / vendors: Azure Document Intelligence / Google DocAI / ABBYY / Hyperscience; LLM gateway; vector store.

### Complexity drivers

- Overall complexity Medium.

- Shares tooling with H1, reducing marginal effort.

### Dependencies

- ECM connectivity.

- Code-set services.

- Customer/claim linkage.

### First 90 days

- Weeks 1–4: baseline re-keying effort; stand up IDP on one document type.

- Weeks 5–8: add extraction + summarisation with citations and review queue.

- Weeks 9–12: measure accuracy/TAT, expand document types, wire into O2/O16.

## 5. Value case

Primary KPIs: Extraction accuracy, docs auto-processed %, re-key effort saved

Business value: Shared extraction service feeding UW and claims

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: removes manual re-keying and feeds UW/claims automation. |
| Implementation complexity | Low-Medium (2/5) | Medium: shared pipeline with H1. |
| Industry maturity | High | High. |

### Benchmark reference

Same leader pattern as H1 (Sun Life, Aviva GenAI summarisation).

### Key risks & controls

- Extraction error into decisions — citations, confidence, review.

- PHI handling — tokenisation, consent, residency.

# O2 · Structure Unstructured Data for Underwriting

Operations AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Extract underwriting attributes into a structured profile (per PDF) |
| Business problem | UW-relevant attributes are buried in documents and free text |
| AI capability | Document AI + NLP |
| GenAI / ML approach | Attribute extraction models, medical/financial entity recognition, normalization to UW schema |
| Expected output | Structured underwriting profile (per PDF) |
| Primary users | Underwriters, New Business Ops |
| Roadmap wave | Quick Win |

Structure Underwriting Data extracts underwriting attributes from forms, questionnaires and free text into a clean structured profile — the input that makes indicative underwriting (O4) reliable. Garbage-in is the main failure mode of automated UW, so this initiative is the quality gate in front of it.

## 2. Solution architecture

### How it works, end to end

- Ingest application forms, questionnaires, disclosures and agent notes.

- Extract and normalise underwriting attributes with validation rules.

- Score confidence; flag conflicts/gaps for review.

- Publish a structured UW profile to O4 and the workbench.

### AI / ML & GenAI components

- Entity/attribute extraction models.

- Validation and normalisation rules.

- Confidence and conflict detection.

### Human-in-the-loop & governance

Extracted profiles are reviewed where confidence is low or attributes conflict; underwriters remain accountable for the profile used in decisioning.

### Integration points

Consumes O1 medical extraction and application data; outputs the structured UW profile feeding O4.

## 3. Data specification

| Source systems | New Business & UW workbench, Document Management (ECM), Agency Portal/SFA |
| --- | --- |
| Core tables | Applications, Underwriting Decisions, Medical Documents, Customers |
| Master data | Customer, Product |
| Events | Application-submitted / profile-built events |
| External data | Consented external health/financial data |
| Document data | Application forms, questionnaires, disclosures, agent notes |
| Feature groups | Policy & holdings; medical & health; customer demographics |
| Data-quality prerequisites | Attribute definitions and validation rules; complete application capture. |

## 4. Delivery plan

Build vs. buy: Build on the document-AI platform; reuse O1 components.

Indicative stack / vendors: IDP + NLP; rules engine; feature store.

### Complexity drivers

- Overall complexity Medium.

- Attribute normalisation across products is the main effort.

### Dependencies

- O1 extraction.

- UW attribute dictionary.

- O4 as the consuming decision layer.

### First 90 days

- Weeks 1–4: define the UW attribute schema; baseline UW prep time.

- Weeks 5–8: build extraction+validation for one product; measure completeness/accuracy.

- Weeks 9–12: integrate with O4 in shadow mode.

## 5. Value case

Primary KPIs: Profile completeness, extraction accuracy, UW prep time

Business value: Feeds indicative UW decisions (O4) and pricing (O8)

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: prerequisite for reliable automated underwriting. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Aligns with accelerated-underwriting data pipelines at Prudential/AIA/Manulife.

### Key risks & controls

- Incomplete/incorrect attributes into O4 — validation, conflict flags, review.

- Product-specific edge cases — staged per-product rollout.

# O2B · Automated KYC Verification

Operations AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Automate identity verification (per PDF) |
| Business problem | Manual KYC checks slow onboarding and create compliance risk |
| AI capability | OCR + Computer Vision + Screening rules |
| GenAI / ML approach | ID document classification, face/ID match, watchlist screening, entity resolution |
| Expected output | Verified customer (per PDF); KYC status and exception queue |
| Primary users | New Business Ops, Compliance |
| Roadmap wave | Quick Win |

Automated KYC verifies identity at onboarding using document extraction, face match and sanctions/PEP screening, cutting onboarding time while strengthening compliance. It is a contained quick win with a clear regulatory boundary: the system verifies and flags, humans clear exceptions.

## 2. Solution architecture

### How it works, end to end

- Capture ID documents and proof of address.

- Extract and validate; run face match against a selfie/liveness where used.

- Screen against sanctions/PEP watchlists.

- Auto-clear clean cases; route exceptions to compliance.

### AI / ML & GenAI components

- ID document classification/extraction.

- Face match / liveness (vision).

- Screening models to reduce false positives.

### Human-in-the-loop & governance

Compliance officers clear all exceptions and any screening hit; the system never finalises a high-risk case autonomously. Prohibited-action controls apply to any credential handling.

### Integration points

Feeds the customer master and onboarding workflow; screening integrates with the compliance case system.

## 3. Data specification

| Source systems | Compliance/Screening systems, Document Management (ECM), CRM/Customer master |
| --- | --- |
| Core tables | Customers, KYC Records, Documents, Watchlists |
| Master data | Customer, Watchlists |
| Events | KYC-submitted / verified / exception events |
| External data | Sanctions/PEP watchlists; identity-bureau signals where lawful |
| Document data | Identity documents, proof of address |
| Feature groups | Customer demographics; screening features |
| Data-quality prerequisites | Watchlist freshness; reliable document capture; identity resolution. |

## 4. Delivery plan

Build vs. buy: Buy the KYC/IDV and screening components (vendor data-network advantage); configure to workflow.

Indicative stack / vendors: IDV vendor (document + biometric); screening platform; onboarding workflow engine.

### Complexity drivers

- Overall complexity Low–Medium.

- Regulatory configuration and false-positive tuning drive effort.

### Dependencies

- Compliance case-management integration.

- Customer MDM.

- Watchlist feeds.

### First 90 days

- Weeks 1–4: baseline onboarding TAT and exception rate; select IDV/screening vendor.

- Weeks 5–8: integrate document+biometric+screening on one channel.

- Weeks 9–12: measure TAT and exception rates; tune thresholds.

## 5. Value case

Primary KPIs: Onboarding TAT, KYC exception rate, compliance findings

Business value: Faster onboarding with lower compliance risk

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium-High: faster onboarding with stronger compliance. |
| Implementation complexity | Low (2/5) | Low–Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Standard across digital-onboarding leaders; Ping An's automated issuance depends on upstream automated verification.

### Key risks & controls

- Missed high-risk case — mandatory exception review, conservative screening.

- Biometric bias — vendor testing, fallback paths.

- Credential/data handling — prohibited-action controls; no autonomous credential entry.

# O3 · GenAI Proactive Data-Quality Detection

Operations AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Detect missing or incorrect data automatically (per PDF) |
| Business problem | Poor data quality undermines decisions and downstream AI |
| AI capability | ML anomaly detection + Rule mining |
| GenAI / ML approach | DQ rule learning, outlier detection, completeness/consistency monitors, entity resolution |
| Expected output | Data quality alerts (per PDF); DQ dashboard and remediation queues |
| Primary users | Data Office, Ops Teams, IT |
| Roadmap wave | Quick Win |

Identify Data Quality Issues detects missing or incorrect data automatically. It is unglamorous but foundational: duplicate customers and broken fields silently degrade every downstream model and STP flow. Treated as an enterprise service, it protects the whole portfolio.

## 2. Solution architecture

### How it works, end to end

- Profile customer, policy and transactional data continuously.

- Detect anomalies, missing values, duplicates and rule violations.

- Raise prioritised DQ alerts and remediation tasks.

- Track DQ score trends and feed stewardship.

### AI / ML & GenAI components

- Anomaly detection and DQ rule learning.

- Entity resolution / duplicate detection.

- DQ scorecards and remediation queues.

### Human-in-the-loop & governance

Data stewards action remediation; automation flags and prioritises rather than silently editing records.

### Integration points

Runs across all core data products; publishes DQ scores consumed by every model owner and by MDM.

## 3. Data specification

| Source systems | CRM/Customer master, Policy Administration, Claims, Agency Portal, Reference data |
| --- | --- |
| Core tables | Customers, Policies, Claims, Agents, Reference Data |
| Master data | Customer, Policy, Agent, Product, Reference data |
| Events | Data-change events; DQ-alert events |
| External data | Reference/standard datasets for validation |
| Document data | — |
| Feature groups | Data-quality signals feeding all model pipelines |
| Data-quality prerequisites | This IS the DQ capability; needs clear rules and ownership. |

## 4. Delivery plan

Build vs. buy: Build on the catalog/quality tooling already in the data platform; buy the DQ/observability tool.

Indicative stack / vendors: Unity Catalog/Purview/Collibra; DQ monitors (e.g., Great Expectations/Monte Carlo).

### Complexity drivers

- Overall complexity Low–Medium.

- Defining rules and ownership is the real work.

### Dependencies

- Data catalog and stewardship model.

- Access to core datasets.

### First 90 days

- Weeks 1–4: profile priority datasets; baseline duplicate/DQ rates.

- Weeks 5–8: implement monitors and scorecards on customer + policy data.

- Weeks 9–12: stand up remediation workflow; publish DQ scores.

## 5. Value case

Primary KPIs: DQ score trend, duplicate rate, issues auto-detected %

Business value: Foundation multiplier for every other initiative

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium (foundational multiplier): protects all downstream AI. |
| Implementation complexity | Low-Medium (2/5) | Low–Medium. |
| Industry maturity | Medium | Medium. |

### Benchmark reference

Sun Life and peers foreground data foundations and governance as the precondition for GenAI/agentic AI.

### Key risks & controls

- Alert fatigue — prioritisation and ownership.

- Unremediated issues — stewardship SLAs.

# O4 · Generate Indicative Decisions for Underwriters

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Recommend underwriting outcomes (per PDF) |
| Business problem | Manual UW review constrains capacity and consistency |
| AI capability | Predictive ML + Rules + LLM evidence review |
| GenAI / ML approach | Classification models (Approve/Decline/Review), rules integration, LLM-assisted evidence summarisation |
| Expected output | Approve / Decline / Review recommendation (per PDF) |
| Primary users | Underwriters, Chief Underwriter |
| Roadmap wave | Phase 1 |

Indicative Underwriting Decisions recommend Approve / Decline / Review on structured UW profiles, targeting STP for clean cases and lifting capacity. It is the operations-domain expression of automated underwriting, and the direct beneficiary of O2 (structured data) and H3 (risk scoring).

## 2. Solution architecture

### How it works, end to end

- Take the structured UW profile (O2) and risk score (H3).

- Apply rules + ML to recommend Approve/Decline/Review with rationale.

- Auto-issue high-confidence clean cases; refer the rest with a prepared summary.

- Log decisions; monitor slippage and overturns; retrain.

### AI / ML & GenAI components

- Risk classification + rules engine.

- LLM-assisted evidence review for referrals.

- Confidence thresholds and referral routing.

### Human-in-the-loop & governance

Conservative thresholds at launch; underwriters handle all referrals and retain override authority; authority limits and audit trails defined with model risk.

### Integration points

Consumes O2/H3; writes decisions to the UW/policy admin systems; outcomes feed H3 retraining.

## 3. Data specification

| Source systems | New Business & UW workbench, Policy Administration, Document Management |
| --- | --- |
| Core tables | Applications, Underwriting Decisions, Medical Documents, Products |
| Master data | Customer, Product, Guidelines |
| Events | Decision-requested/made; issuance; overturn events |
| External data | Consented external health/financial data |
| Document data | Structured UW profile, medical evidence, product rules |
| Feature groups | Policy & holdings; medical & health; customer demographics |
| Data-quality prerequisites | Accurate profiles (O2); complete rules; representative outcomes. |

## 4. Delivery plan

Build vs. buy: Buy the UW workbench/rules shell; build the recommendation + thresholds on internal data.

Indicative stack / vendors: UW platform; H3 models; workflow engine; LLM gateway for evidence summaries.

### Complexity drivers

- Overall complexity High: regulated decisioning, auditability, safe thresholds.

- Depends on O2/H3 quality.

### Dependencies

- O2 structured data.

- H3 risk scoring.

- Governance sign-off on thresholds/authority.

### First 90 days

- Weeks 1–4: choose a clean-case segment; baseline UW TAT/STP.

- Weeks 5–8: build recommendation+thresholds; shadow against underwriters.

- Weeks 9–12: enable auto-issue for the safest band; monitor slippage/overturns.

## 5. Value case

Primary KPIs: Auto-decision rate, UW TAT, decision consistency, slippage

Business value: Higher STP issuance and capacity uplift

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | Very High: STP issuance, capacity and consistency. |
| Implementation complexity | High (4/5) | High. |
| Industry maturity | High | High. |

### Benchmark reference

AIA CI pre-underwriting; Manulife Quick Quote; Ping An automated issuance.

### Key risks & controls

- Adverse selection from mis-calibration — mortality/morbidity monitoring, conservative bands.

- Wrongful decline — referral and audit.

- Scope creep — staged expansion on measured overturns.

# O5 · Generate Indicative Decisions for Agents / Banca RMs

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Suggest next actions and products to agents (per PDF) |
| Business problem | Agents lack systematic guidance on follow-ups and offers |
| AI capability | Recommendation engine + Predictive ML |
| GenAI / ML approach | Next-action recommenders, product propensity models, prioritisation scoring |
| Expected output | Recommended products or follow-ups (per PDF) |
| Primary users | Agents, Agency Leaders, Distribution Support |
| Roadmap wave | Phase 1 |

Indicative Agent Decisions push recommended products or follow-ups to agents in-flow, turning operational touchpoints into revenue and retention moments. It is a recommendation service that shares the NBA/recommender platform with the Agency domain and is served in real time into agent tools.

## 2. Solution architecture

### How it works, end to end

- Assemble customer context (holdings, interactions, campaign state).

- Score product-fit and next-action recommenders.

- Deliver ranked suggestions with rationale into the agent workflow.

- Capture accept/decline outcomes for uplift retraining.

### AI / ML & GenAI components

- Product-fit and next-action recommenders.

- Uplift modelling.

- Real-time serving into agent tools.

### Human-in-the-loop & governance

Suggestions are advisory; the agent chooses and acts. Suitability checks apply where a recommendation touches advice.

### Integration points

Shares the recommender platform with A1/A12; consumes Customer 360; serves via API into SFA/agent desktop.

## 3. Data specification

| Source systems | CRM/SFA, Policy Administration, Martech/Campaign, Interaction store |
| --- | --- |
| Core tables | Customers, Policies, Products, Interactions, Recommendations, Agents |
| Master data | Customer, Product, Agent |
| Events | Interaction events; recommendation accept/decline; life events |
| External data | Digital behaviour signals |
| Document data | — |
| Feature groups | Policy & holdings; interaction & sentiment; digital behaviour |
| Data-quality prerequisites | Customer 360 completeness; holdings accuracy. |

## 4. Delivery plan

Build vs. buy: Build on the shared recommender platform; reuse A1/A12 assets.

Indicative stack / vendors: Feature store; recommender models; real-time API; SFA integration.

### Complexity drivers

- Overall complexity Medium.

- Real-time serving and suitability guardrails.

### Dependencies

- Customer 360 (A7/MDM).

- Recommender platform (A1/A12).

- SFA integration.

### First 90 days

- Weeks 1–4: baseline in-flow suggestion adoption; assemble context features.

- Weeks 5–8: build recommenders; A/B in one agent segment.

- Weeks 9–12: measure conversion uplift; harden guardrails.

## 5. Value case

Primary KPIs: Recommendation acceptance rate, conversion uplift, contact efficiency

Business value: Bridges Operations data into Agency selling motion

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: monetises operational touchpoints. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Prudential 'Just Ask'/advisor tooling and AIA lead prioritisation show in-flow agent recommendation value.

### Key risks & controls

- Unsuitable suggestions — suitability rules and advisory-only framing.

- Over-prompting agents — frequency limits.

# O6 · Helpdesk Chatbot for Agents / Banca RMs

Operations AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Support agents and bancassurance RMs with an AI assistant |
| Business problem | Agents and banca RMs need instant, reliable answers on products, processes and cases |
| AI capability | LLM + RAG |
| GenAI / ML approach | RAG over SOPs, product documents and IT knowledge base; permissioned answers with citations |
| Expected output | AI assistant with cited answers for agents and banca RMs; routed follow-ups |
| Primary users | Agents, Bancassurance RMs, Distribution Support |
| Roadmap wave | Quick Win |

This helpdesk chatbot serves agents and bancassurance RMs (not general staff): it answers product, process and case questions via RAG over sales/product knowledge and policy data, deflecting routine queries and freeing distribution-support teams. It is a low-risk quick win that also seeds the enterprise RAG stack reused by O11 and O14.

## 2. Solution architecture

### How it works, end to end

- User asks a question in the staff channel.

- RAG retrieves permission-filtered SOP/knowledge content.

- LLM answers with citations; creates/routes a ticket if unresolved.

- Feedback tunes retrieval and content gaps.

### AI / ML & GenAI components

- Enterprise RAG with permissions and citations.

- Ticket deflection/creation integration.

- Feedback loop on answer quality.

### Human-in-the-loop & governance

Answers are cited and bounded to approved product/process/case knowledge; unresolved or advice-bearing queries escalate to a human (distribution support or the responsible RM).

### Integration points

Uses the shared vector store and LLM gateway; integrates with the agent/banca portal and case tools.

## 3. Data specification

| Source systems | Product & sales knowledge base, Agency/Banca portal, Policy Administration, case tools |
| --- | --- |
| Core tables | Knowledge Articles, Documents, Products, Org Structure |
| Master data | Knowledge Articles, Product, Customer |
| Events | Query events; deflection/escalation events |
| External data | — |
| Document data | SOPs, HR/IT knowledge, circulars |
| Feature groups | Retrieval relevance/feedback signals |
| Data-quality prerequisites | Curated, current knowledge base; access controls. |

## 4. Delivery plan

Build vs. buy: Build on the LLM gateway + RAG service; buy nothing beyond the platform.

Indicative stack / vendors: LLM gateway; vector store (pgvector/Elastic/Azure AI Search); ITSM integration.

### Complexity drivers

- Overall complexity Low.

- Content curation and permissions are the main effort.

### Dependencies

- Enterprise RAG stack.

- Curated knowledge base.

- Ticketing integration.

### First 90 days

- Weeks 1–4: pick one domain (e.g., IT); index its knowledge.

- Weeks 5–8: launch cited chatbot with deflection to that team.

- Weeks 9–12: measure deflection/accuracy; expand domains.

## 5. Value case

Primary KPIs: Query deflection, answer accuracy, search time saved

Business value: Sun Life Asks-style internal productivity at scale

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: immediate productivity and service-desk savings. |
| Implementation complexity | Low (2/5) | Low. |
| Industry maturity | High | High. |

### Benchmark reference

Sun Life 'Sun Life Asks' (millions of queries) and AllianzGPT show internal-assistant scale.

### Key risks & controls

- Hallucination — citations and knowledge-only grounding.

- Stale content — knowledge governance.

# O7 · Identify High-Value Distribution Partners / Clients / Cases

Operations AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Rank high-value distribution partners, clients and cases |
| Business problem | No systematic ranking of partners, high-value clients or high-value cases for prioritisation |
| AI capability | Predictive ML + Clustering |
| GenAI / ML approach | Partner value scoring, clustering, benchmark analytics |
| Expected output | Ranking and value scorecards for partners, clients and cases |
| Primary users | Partnership Team, Distribution Strategy, Provider/Client Management |
| Roadmap wave | Phase 2 |

This initiative ranks not just distribution partners but also high-value clients and high-value cases, so growth, servicing and negotiation effort flows to where value concentrates. It reuses the provider/partner analytics (H5) and graph (H2) assets and is insight-led, keeping complexity moderate.

## 2. Solution architecture

### How it works, end to end

- Aggregate partner/provider transactions, performance and cost.

- Model partner value and segment/cluster.

- Publish rankings and value scorecards.

- Feed negotiation and growth decisions.

### AI / ML & GenAI components

- Partner value models.

- Clustering/segmentation.

- Scorecard/dashboard layer.

### Human-in-the-loop & governance

Insight-only; partnership decisions remain human.

### Integration points

Shares H5/H2 data products; feeds partnership and distribution strategy.

## 3. Data specification

| Source systems | Provider Network System, Partner/Bancassurance systems, Claims, Finance |
| --- | --- |
| Core tables | Providers, Partners, Claims, Policies, Tariffs |
| Master data | Provider, Partner, Product |
| Events | Referral/transaction events |
| External data | Market/partner benchmarks |
| Document data | Partner invoices/statements |
| Feature groups | Claims history; network/graph; partner value features |
| Data-quality prerequisites | Partner/provider identity resolution; complete transaction data. |

## 4. Delivery plan

Build vs. buy: Build on lakehouse analytics; buy visualisation only.

Indicative stack / vendors: Lakehouse + BI; shared graph with H2/H5.

### Complexity drivers

- Overall complexity Medium.

- Identity resolution and value attribution.

### Dependencies

- Provider/partner MDM.

- H5 analytics.

- Finance data.

### First 90 days

- Weeks 1–4: build the partner-value mart; baseline current ranking.

- Weeks 5–8: model value and cluster; validate with partnership team.

- Weeks 9–12: pilot in a negotiation/growth cycle.

## 5. Value case

Primary KPIs: Partner score coverage, cost per episode vs benchmark, steering adoption

Business value: Better network economics and partner steering

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: sharper partnership investment and negotiation. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | Medium | Medium. |

### Benchmark reference

Provider/partner scorecards are standard in mature health operations; Ping An's ecosystem shows partner-network value.

### Key risks & controls

- Mis-attribution — MDM and attribution rigour.

- Over-simplified rankings — multi-factor scoring.

# O8 · Technical Pricing

Operations AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Optimise premium via technical pricing models (per PDF) |
| Business problem | Pricing precision limited by manual/legacy approaches |
| AI capability | Predictive ML + Actuarial models |
| GenAI / ML approach | Risk-cost models (GLM/GBM), elasticity modelling, factor optimisation with actuarial governance |
| Expected output | Recommended premium (per PDF) |
| Primary users | Pricing Actuaries, Product Team |
| Roadmap wave | Phase 2 |

Technical Pricing optimises premium using risk-cost models, elasticity and simulation. It is a Phase 2 build that improves margin and risk-adequacy; it precedes and feeds market-based pricing (O10). Actuarial ownership and governance are central given regulatory sensitivity.

## 2. Solution architecture

### How it works, end to end

- Assemble experience, exposure and expense data.

- Fit risk-cost models (GLM/GBM) and elasticity curves.

- Simulate pricing scenarios and margins.

- Recommend technical premium by segment; hand to pricing committee.

### AI / ML & GenAI components

- Risk-cost regression; elasticity modelling.

- Pricing simulation.

- Actuarial validation workflow.

### Human-in-the-loop & governance

Actuaries own and validate models; recommendations go to the pricing committee, not to market automatically.

### Integration points

Consumes claims experience and exposure data; outputs feed O10 and product/rate systems.

## 3. Data specification

| Source systems | Policy Administration, Claims, Product/Rates, Assumptions |
| --- | --- |
| Core tables | Policies, Claims, Products, Rates, Assumptions |
| Master data | Product, Rates, Assumptions |
| Events | Experience-update events; rate-change events |
| External data | Macro/medical-inflation indices |
| Document data | — |
| Feature groups | Claims history; temporal/seasonal; exposure features |
| Data-quality prerequisites | Clean experience and exposure data; consistent expense allocation. |

## 4. Delivery plan

Build vs. buy: Build with actuarial teams; optionally buy a pricing platform (e.g., Earnix-class) for workflow.

Indicative stack / vendors: Actuarial/ML modelling; pricing platform; simulation tooling.

### Complexity drivers

- Overall complexity High: modelling rigour, governance, regulatory scrutiny.

- Elasticity data can be sparse.

### Dependencies

- Clean experience data.

- Actuarial governance.

- Feeds O10.

### First 90 days

- Weeks 1–4: assemble experience/exposure; baseline current pricing adequacy.

- Weeks 5–8: fit risk-cost + elasticity for one product; validate.

- Weeks 9–12: simulate scenarios; recommend to pricing committee.

## 5. Value case

Primary KPIs: Loss-ratio vs plan, pricing adequacy, quote competitiveness

Business value: Margin protection with competitive positioning

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: margin and risk-adequate pricing. |
| Implementation complexity | High (4/5) | High. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Pricing sophistication is a core actuarial capability; Earnix-style analytics are widespread.

### Key risks & controls

- Mispricing/adverse selection — validation and monitoring.

- Regulatory fairness — governed features and review.

# O9 · Proactive Renewals

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Predict renewal likelihood (per PDF) |
| Business problem | Renewal outcomes discovered too late to act |
| AI capability | Predictive ML |
| GenAI / ML approach | Renewal-propensity classification, time-to-event models, intervention uplift |
| Expected output | Renewal probability (per PDF) with recommended interventions |
| Primary users | Retention Team, Agents, Ops Planning |
| Roadmap wave | Phase 1 |

Predictive Renewals scores renewal likelihood so retention teams and agents intervene before lapse. It is a high-ROI quick win on existing data, directly protecting embedded value, and it shares features with lapse/churn behaviour prediction (O15) and agency retention.

## 2. Solution architecture

### How it works, end to end

- Score each policy's renewal probability from payment, policy and service signals.

- Recommend a retention action for at-risk policies.

- Trigger orchestrated outreach (with A-domain journeys).

- Measure saves; retrain on outcomes.

### AI / ML & GenAI components

- Renewal-propensity models.

- Intervention/uplift modelling.

- Timing features.

### Human-in-the-loop & governance

Scores drive human/assisted outreach; no automated policy action.

### Integration points

Feeds retention desk and agent workflows; shares features with O15 and A9/A11.

## 3. Data specification

| Source systems | Policy Administration, Finance/Billing, Interaction store, Agency Portal |
| --- | --- |
| Core tables | Policies, Payments, Customers, Agents, Interactions |
| Master data | Customer, Policy, Agent |
| Events | Premium-due/payment events; service-contact events |
| External data | — |
| Document data | — |
| Feature groups | Payment behaviour; policy & holdings; interaction & sentiment |
| Data-quality prerequisites | Accurate premium-due and payment data; policy status. |

## 4. Delivery plan

Build vs. buy: Build — proprietary retention model on the insurer's book.

Indicative stack / vendors: Feature store; classification models; campaign/orchestration integration.

### Complexity drivers

- Overall complexity Low.

- Well-understood modelling on available data.

### Dependencies

- Payment/policy data quality (O3).

- Outreach/orchestration channel.

### First 90 days

- Weeks 1–4: baseline renewal/persistency; assemble features.

- Weeks 5–8: build and validate the renewal model.

- Weeks 9–12: pilot interventions on a flagged cohort; measure save rate.

## 5. Value case

Primary KPIs: Renewal rate, persistency, save rate on flagged policies

Business value: Direct revenue retention

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | High: persistency and revenue retention. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | High | High. |

### Benchmark reference

Lapse/renewal prediction is standard; retention analytics are a core value lever industry-wide.

### Key risks & controls

- Acting too late — timing features and early scoring.

- Intervention fatigue — prioritisation.

# O10 · Market-Based / Lifetime-Based Pricing & Elasticity Models

Operations AI  ·  Roadmap wave: Phase 3  ·  Industry maturity: Low-Medium (regulated constraint)

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Optimize pricing using market, lifetime-value and elasticity models |
| Business problem | Prices lag market movements and competitor positioning |
| AI capability | ML + Optimization |
| GenAI / ML approach | Competitive-position models, customer-lifetime-value (CLV) models, demand elasticity, constrained pricing optimization with guardrails |
| Expected output | Dynamic and lifetime-value-based pricing recommendations within regulatory and fairness guardrails |
| Primary users | Pricing Team, Product Heads, Distribution Strategy |
| Roadmap wave | Phase 3 |

This capability sets competitive prices using three lenses — market position, customer lifetime value, and demand elasticity — within regulatory and fairness guardrails. Lifetime-value-based pricing lets the insurer price for the whole relationship, not a single policy. It is a Phase 3 capability in life/health given regulatory sensitivity, and it builds on technical pricing (O8) as the risk-adequate floor.

## 2. Solution architecture

### How it works, end to end

- Combine technical price (O8) with competitor and demand signals.

- Model win/loss and elasticity by segment.

- Optimise price within guardrails; recommend dynamic adjustments.

- Monitor margin and price-position; keep human approval.

### AI / ML & GenAI components

- Competitive-position and demand models.

- Constrained optimisation with fairness/regulatory guardrails.

- Win/loss analytics.

### Human-in-the-loop & governance

Prices are recommended within strict guardrails and approved by the pricing committee; no unconstrained automated market pricing.

### Integration points

Consumes O8 output, quote win/loss and market data; feeds rate/quote systems.

## 3. Data specification

| Source systems | Product/Rates, Quotes, Market data, Policy Administration |
| --- | --- |
| Core tables | Products, Rates, Quotes, External Market Data |
| Master data | Product, Rates, Market data |
| Events | Quote win/loss events; competitor-rate updates |
| External data | Competitor rates; demand indices |
| Document data | — |
| Feature groups | Temporal/seasonal; win/loss; elasticity features |
| Data-quality prerequisites | Reliable quote win/loss capture; market-data feeds. |

## 4. Delivery plan

Build vs. buy: Build on O8 with a pricing-optimisation platform; buy market-data feeds.

Indicative stack / vendors: Pricing platform; optimisation; market-data integration.

### Complexity drivers

- Overall complexity High: optimisation, guardrails and regulatory scrutiny.

- Life/health price regulation constrains dynamism.

### Dependencies

- O8 technical pricing.

- Quote win/loss data.

- Regulatory/fairness sign-off.

### First 90 days

- Weeks 1–4: assess regulatory constraints; assemble win/loss and market data.

- Weeks 5–8: model elasticity/position for one product within guardrails.

- Weeks 9–12: recommend constrained adjustments; committee review.

## 5. Value case

Primary KPIs: Quote-to-bind rate, margin per policy, price-position index

Business value: Win-rate and margin balance; requires strong governance

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High: growth-margin balance. |
| Implementation complexity | High (4/5) | High. |
| Industry maturity | Low-Medium (regulated constraint) | Low-Medium in regulated life/health. |

### Benchmark reference

More mature in P&C/motor; life/health adopts cautiously under regulation.

### Key risks & controls

- Regulatory/fairness breach — hard guardrails and approval.

- Margin erosion from over-competition — technical-price floor.

# O11 · Customer Self-Service Assistant (Chatbot)

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Reduce call-centre load with an AI chatbot (per PDF) |
| Business problem | High call volumes for routine queries and transactions |
| AI capability | LLM + RAG + Transaction integration |
| GenAI / ML approach | Conversational assistant with policy-context retrieval, guarded transaction flows, handover to human |
| Expected output | AI chatbot (per PDF) resolving routine service needs |
| Primary users | Customers (self-service), Contact Centre (overflow relief) |
| Roadmap wave | Phase 1 |

Customer Self-Service Assistant deflects routine contact-centre volume with a customer-facing conversational AI over policy and product knowledge, with authentication, guardrails and human handoff. It is a Phase 1 value engine reusing the RAG stack, and a major cost-to-serve lever.

## 2. Solution architecture

### How it works, end to end

- Authenticate the customer; capture intent.

- RAG over policy/product/service knowledge; personalise with policy data.

- Resolve routine requests end-to-end; hand off complex cases with context.

- Learn from unresolved intents.

### AI / ML & GenAI components

- Customer-facing conversational AI with guardrails.

- RAG over policy/product knowledge.

- Authentication and secure data access; human handoff.

### Human-in-the-loop & governance

Bounded to safe self-service actions; sensitive or complex requests route to agents with full context. Prohibited actions (e.g., credential entry, irreversible changes) require the customer/human, not the bot.

### Integration points

Uses the RAG stack and policy data; integrates with the servicing workflow and contact-centre routing (O12).

## 3. Data specification

| Source systems | Policy Administration, Knowledge base, Contact Centre/CTI |
| --- | --- |
| Core tables | Customers, Policies, Knowledge Articles, Service Requests, Interactions |
| Master data | Customer, Policy, Product, Knowledge Articles |
| Events | Conversation events; containment/handoff events |
| External data | — |
| Document data | Policy documents, product FAQs, SOPs |
| Feature groups | Interaction & sentiment; retrieval relevance |
| Data-quality prerequisites | Accurate policy data; curated knowledge; identity verification. |

## 4. Delivery plan

Build vs. buy: Buy + configure a CCAI platform or build on the LLM gateway; integrate with servicing.

Indicative stack / vendors: CCAI (Genesys/Google CCAI) or LLM gateway + RAG; auth; servicing integration.

### Complexity drivers

- Overall complexity Medium.

- Authentication, guardrails and safe action scope.

### Dependencies

- RAG stack.

- Secure customer authentication.

- Servicing/routing integration (O12).

### First 90 days

- Weeks 1–4: baseline routine-query volume and cost; pick top intents.

- Weeks 5–8: launch cited self-service for those intents with handoff.

- Weeks 9–12: measure containment/CSAT; expand intents.

## 5. Value case

Primary KPIs: Containment/deflection rate, CSAT, cost per contact

Business value: Contact-centre cost reduction and 24/7 service

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: large contact-centre cost reduction and 24/7 service. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Manulife GenAI supports 110M+ calls/yr; Ping An service robots cover the majority of service volume.

### Key risks & controls

- Wrong answer to a customer — citations, guardrails, conservative scope.

- Unsafe actions — prohibited-action controls and handoff.

- Authentication failure — strong identity verification.

# O12 · Smart Routing

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Route work automatically to the right resource (per PDF) |
| Business problem | Manual case assignment causes queues and skill mismatch |
| AI capability | Predictive ML + Optimization |
| GenAI / ML approach | Case classification, complexity scoring, skill-based routing optimisation |
| Expected output | Case assignment (per PDF) with priority and SLA prediction |
| Primary users | Ops Workflow Teams, Team Leaders |
| Roadmap wave | Phase 1 |

Smart Routing assigns work to the right handler by skill, priority and workload, replacing manual triage. It is a Phase 1 throughput lever that underpins self-service handoff (O11) and claims/servicing flows.

## 2. Solution architecture

### How it works, end to end

- Classify each incoming case and required skills.

- Score priority and match to available capacity.

- Assign automatically with SLA awareness; rebalance load.

- Learn from handling outcomes.

### AI / ML & GenAI components

- Case classification.

- Skill-based routing and priority scoring.

- Workload balancing/optimisation.

### Human-in-the-loop & governance

Supervisors can override assignments; automation optimises within their policies.

### Integration points

Sits across service/claims workflow engines; consumes staff skills and SLAs.

## 3. Data specification

| Source systems | Contact Centre/CTI, Claims, Service workflow, Workforce systems |
| --- | --- |
| Core tables | Service Requests, Claims, Workflow Tasks, Rosters |
| Master data | Users/Staff, Service Requests |
| Events | Case-arrival events; assignment/handling events |
| External data | — |
| Document data | — |
| Feature groups | Case attributes; staff-skill and workload features |
| Data-quality prerequisites | Accurate skills matrix and workload signals. |

## 4. Delivery plan

Build vs. buy: Buy + configure routing in the workflow/CCAI platform; build the ML priority/skill layer.

Indicative stack / vendors: Workflow/CCAI routing; ML classification; optimisation.

### Complexity drivers

- Overall complexity Low.

- Depends on a maintained skills matrix.

### Dependencies

- Workflow engine.

- Skills/capacity data.

- O11 handoff integration.

### First 90 days

- Weeks 1–4: baseline SLA attainment and reassignment; map skills.

- Weeks 5–8: deploy classification+routing on one queue.

- Weeks 9–12: measure SLA/handling-time gains; expand queues.

## 5. Value case

Primary KPIs: SLA attainment, first-touch resolution, queue ageing

Business value: Throughput and SLA stability

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: throughput and SLA stability. |
| Implementation complexity | Medium (3/5) | Low. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Skill-based routing is standard in advanced service operations.

### Key risks & controls

- Mis-routing — override and monitoring.

- Stale skills matrix — governance.

# O13 · GenAI Real-Time Coaching

Operations AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Assist staff live during interactions (per PDF) |
| Business problem | Service quality varies; guidance arrives after the call |
| AI capability | Speech-to-text + NLP + LLM |
| GenAI / ML approach | Live transcription, intent/sentiment detection, real-time prompt suggestions |
| Expected output | Live recommendations (per PDF) during interactions |
| Primary users | Contact Centre Agents, Service Quality Team |
| Roadmap wave | Phase 2 |

Real-Time Coaching assists staff live during interactions with transcription, intent/sentiment detection and in-the-moment prompts. It is a Phase 2 capability (real-time audio and compliance sensitivity) that raises consistency and first-contact resolution; it shares transcription infrastructure with A8/A18.

## 2. Solution architecture

### How it works, end to end

- Transcribe the live interaction.

- Detect intent, sentiment and compliance cues.

- Surface real-time prompts, knowledge and compliance nudges.

- Auto-summarise after the interaction; capture QA signals.

### AI / ML & GenAI components

- ASR/transcription.

- Intent/sentiment/compliance detection.

- Real-time LLM prompting and knowledge surfacing.

### Human-in-the-loop & governance

Prompts assist the human handling the interaction; nothing is said or done automatically to the customer. Compliance nudges support, not replace, the agent's judgement.

### Integration points

Shares transcription with O14/A8/A18; integrates with the contact-centre desktop and QA.

## 3. Data specification

| Source systems | Contact Centre/CTI & Recordings, Knowledge base |
| --- | --- |
| Core tables | Interactions, Knowledge Articles, QA Scores |
| Master data | Knowledge Articles, Users/Staff |
| Events | Live-interaction events; prompt-shown/used events |
| External data | — |
| Document data | Compliance scripts, SOPs |
| Feature groups | Interaction & sentiment; retrieval relevance |
| Data-quality prerequisites | Reliable ASR quality; current knowledge/scripts. |

## 4. Delivery plan

Build vs. buy: Buy the real-time CCAI/coaching platform; build proprietary prompts on the LLM gateway.

Indicative stack / vendors: Real-time ASR + CCAI (NICE/Uniphore/Genesys); LLM gateway.

### Complexity drivers

- Overall complexity High: real-time latency, ASR accuracy, compliance.

- Change management for agents.

### Dependencies

- ASR/transcription infrastructure.

- Knowledge base.

- Desktop integration.

### First 90 days

- Weeks 1–4: baseline FCR/AHT/QA; stand up ASR on one queue.

- Weeks 5–8: add real-time prompts + post-call summaries.

- Weeks 9–12: measure FCR/QA uplift; refine prompts.

## 5. Value case

Primary KPIs: AHT, first-contact resolution, QA score uplift

Business value: Quality uplift on 100% of interactions

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: consistency and FCR uplift. |
| Implementation complexity | Medium-High (4/5) | High. |
| Industry maturity | Medium-High | Medium (scaling in leaders). |

### Benchmark reference

Real-time agent-assist is scaling across advanced contact centres.

### Key risks & controls

- Distraction/over-prompting — prompt discipline.

- ASR errors — confidence handling.

- Surveillance concerns — transparency and governance.

# O14 · Servicing Staff Support AI

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Internal operations copilot (per PDF) |
| Business problem | Servicing staff juggle systems, procedures and case context |
| AI capability | LLM + RAG + Workflow integration |
| GenAI / ML approach | Case-context summarisation, guided procedures, draft correspondence, next-step suggestions |
| Expected output | Agent assistance (per PDF): copilot embedded in servicing workflow |
| Primary users | Policy Servicing Team, Ops Staff |
| Roadmap wave | Phase 1 |

Servicing Support AI is an internal operations copilot over SOPs and case context that drafts actions and responses, cutting cost-to-serve. It is a Phase 1 quick-to-scale capability on the RAG stack, complementing self-service (O11) on the employee side.

## 2. Solution architecture

### How it works, end to end

- Assemble case context and relevant SOPs via RAG.

- Draft the response/action for the ops handler.

- Handler reviews, edits and executes.

- Feedback improves drafts and surfaces content gaps.

### AI / ML & GenAI components

- RAG over SOPs and policy/case data.

- Draft-generation for responses/transactions.

- Feedback loop.

### Human-in-the-loop & governance

Copilot drafts; the ops handler approves and executes every customer-facing or transactional action.

### Integration points

Uses the RAG stack; integrates with servicing workflow and case tools.

## 3. Data specification

| Source systems | Knowledge base, Policy Administration, Service workflow |
| --- | --- |
| Core tables | Service Requests, Policies, Knowledge Articles, Documents, Templates |
| Master data | Knowledge Articles, Policy |
| Events | Case events; draft-used events |
| External data | — |
| Document data | SOPs, policy documents, templates |
| Feature groups | Retrieval relevance; case features |
| Data-quality prerequisites | Current SOPs; accurate case/policy data. |

## 4. Delivery plan

Build vs. buy: Build on the LLM gateway + RAG; reuse O6 components.

Indicative stack / vendors: LLM gateway; vector store; workflow integration.

### Complexity drivers

- Overall complexity Medium.

- Content curation and workflow integration.

### Dependencies

- RAG stack.

- Curated SOPs.

- Workflow integration.

### First 90 days

- Weeks 1–4: baseline transactions/FTE and TAT; index SOPs for one process.

- Weeks 5–8: launch drafting copilot for that process.

- Weeks 9–12: measure productivity/error gains; expand processes.

## 5. Value case

Primary KPIs: Handling time per transaction, rework rate, adoption

Business value: Manulife-style copilot productivity across servicing

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: unit-cost reduction across servicing. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Allianz BRIAN (RAG for underwriters) and Manulife/Sun Life copilots show the pattern.

### Key risks & controls

- Incorrect drafts — human approval, citations.

- Stale SOPs — content governance.

# O15 · Predictive Customer Behaviour & Proactive Servicing

Operations AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Predict customer behaviour and drive proactive servicing |
| Business problem | Customer actions (lapse, churn, complaints, claims) surprise operations |
| AI capability | Predictive ML |
| GenAI / ML approach | Behaviour prediction models (lapse, complaint, contact, claim propensity), feature-store based |
| Expected output | Behaviour prediction scores driving proactive servicing and treatment strategies |
| Primary users | Ops Planning, Retention, CX Team |
| Roadmap wave | Phase 1 |

This initiative forecasts customer actions (lapse, churn, complaint, purchase) AND drives the proactive servicing that acts on them — the client pairs prediction with proactive outreach explicitly. It shares features with renewals (O9) and agency retention/NBA, shifting operations from reactive to anticipatory.

## 2. Solution architecture

### How it works, end to end

- Assemble behavioural features across interactions, payments and digital events.

- Score propensities (lapse/churn/complaint/purchase).

- Trigger proactive treatment strategies.

- Measure prevention/uplift; retrain.

### AI / ML & GenAI components

- Behaviour-propensity models.

- Segmentation/clustering.

- Feature sharing with O9 and A-domain.

### Human-in-the-loop & governance

Scores drive proactive human/assisted outreach; no automated customer action.

### Integration points

Feeds retention, CX and agent workflows; shares the feature store.

## 3. Data specification

| Source systems | Interaction store, Finance/Billing, Policy Administration, Digital analytics |
| --- | --- |
| Core tables | Customers, Policies, Payments, Interactions, Digital Events |
| Master data | Customer, Policy |
| Events | Interaction/payment/digital events |
| External data | Digital behaviour signals |
| Document data | — |
| Feature groups | Interaction & sentiment; payment behaviour; digital behaviour |
| Data-quality prerequisites | Complete interaction/payment/digital capture. |

## 4. Delivery plan

Build vs. buy: Build — proprietary behaviour models on the insurer's data.

Indicative stack / vendors: Feature store; classification models; orchestration integration.

### Complexity drivers

- Overall complexity Medium.

- Breadth of behavioural data and label definition.

### Dependencies

- Interaction/digital data.

- Feature store.

- Outreach channels.

### First 90 days

- Weeks 1–4: define target behaviours; assemble features; baseline.

- Weeks 5–8: build first propensity models; validate.

- Weeks 9–12: pilot proactive treatment; measure prevention.

## 5. Value case

Primary KPIs: Prediction AUC, proactive-contact save rate, complaint prevention

Business value: Shifts operations from reactive to proactive

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: proactive retention and complaint prevention. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Behaviour prediction underpins retention programmes industry-wide.

### Key risks & controls

- Acting on noisy signals — calibration and prioritisation.

- Privacy — consent and governance.

# O16 · AI-Enabled Claims Adjudication

Operations AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Automated claim assessment (per PDF) |
| Business problem | Manual adjudication drives cost and settlement delay |
| AI capability | Document AI + Predictive ML + Rules + Agentic AI |
| GenAI / ML approach | Payable/refer classification, benefit-rule application, anomaly screens, agent orchestration with human-in-the-loop |
| Expected output | Recommended decision (per PDF); auto-adjudicated payment for clean claims |
| Primary users | Claims Officers, Claims Managers, Finance |
| Roadmap wave | Phase 2 |

AI Claims Adjudication automates claim assessment and recommendation, targeting STP for clean claims and consistent, faster settlement. It is a Phase 2 flagship that monetises document extraction (O1) and risk signals; agentic orchestration (O17) sits on top for complex claims.

## 2. Solution architecture

### How it works, end to end

- Ingest claim documents and structured claim data.

- Classify payable/refer; apply benefit rules; run anomaly/fraud checks (H2).

- LLM summarises evidence for referrals.

- Auto-settle clean claims; refer the rest with a prepared pack; monitor leakage.

### AI / ML & GenAI components

- Claim classification + benefit-rules automation.

- Anomaly/fraud integration.

- LLM evidence summarisation.

### Human-in-the-loop & governance

Clean, low-value claims auto-settle within thresholds; complex/high-value claims are referred with an AI-prepared summary; authority limits and audit trails governed by model risk.

### Integration points

Consumes O1 extraction, benefits and tariffs; integrates H2 fraud; writes decisions to the claims system.

## 3. Data specification

| Source systems | Claims Management System, Document Management, Policy Administration, Provider Network |
| --- | --- |
| Core tables | Claims, Claim Line Items, Policies, Benefits, Providers, Tariffs |
| Master data | Customer, Product, Benefits, Tariffs, Provider |
| Events | Claim-submitted/adjudicated events; payment events; referral events |
| External data | Provider tariffs |
| Document data | Claim documents, bills, medical evidence |
| Feature groups | Claims history; medical & health; policy & holdings |
| Data-quality prerequisites | Accurate benefits/tariffs; coded claim data (O1); labelled outcomes. |

## 4. Delivery plan

Build vs. buy: Buy + configure a claims-decisioning shell; build the ML/LLM adjudication layer on internal data.

Indicative stack / vendors: Claims platform; H2 fraud; LLM gateway; workflow engine.

### Complexity drivers

- Overall complexity High: regulated auto-settlement, auditability, benefit accuracy.

- Depends on O1 and benefit data.

### Dependencies

- O1 extraction.

- Accurate benefits/tariffs.

- H2 fraud integration.

- Governance sign-off.

### First 90 days

- Weeks 1–4: pick a clean-claim type; baseline STP/cost/TAT.

- Weeks 5–8: build classify+rules+summary; shadow against assessors.

- Weeks 9–12: auto-settle the safest band; monitor leakage/overturns.

## 5. Value case

Primary KPIs: STP rate, cost per claim, settlement TAT, leakage

Business value: Flagship cost and CX initiative (Ping An/Allianz benchmark)

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | Very High: core claims-cost and cycle-time transformation. |
| Implementation complexity | High (5/5) | Very High. |
| Industry maturity | High | High. |

### Benchmark reference

Allianz agentic claims (~80% faster on food-spoilage); Lemonade full-auto claims illustrate the ceiling.

### Key risks & controls

- Wrongful settlement/decline — thresholds, referral, audit.

- Leakage from mis-adjudication — monitoring.

- Benefit-config errors — testing and versioning.

# O17 · Guided Claims

Operations AI  ·  Roadmap wave: Phase 3  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Operations |
| --- | --- |
| Strategic goal | Step-by-step claim handling (per PDF) |
| Business problem | Complex claims need consistent, compliant handling paths |
| AI capability | LLM + Rules + Workflow |
| GenAI / ML approach | Guided workflow generation, checklist automation, contextual guidance from claims manuals (RAG) |
| Expected output | Guided workflow (per PDF) for claim handlers |
| Primary users | Claims Handlers, New Joiners, QA |
| Roadmap wave | Phase 3 |

Guided Claims handling orchestrates complex, multi-step claims with next-step recommendations and agentic task execution under human checkpoints. It is a Phase 3 capability requiring mature governance; it sits above adjudication (O16) for the cases automation cannot fully settle.

## 2. Solution architecture

### How it works, end to end

- Detect claim type and required workflow.

- Agent(s) execute steps (coverage checks, documentation, calculations) with recommendations.

- Human checkpoints approve material steps.

- Complete with full audit trail; learn from handler actions.

### AI / ML & GenAI components

- Agentic multi-step orchestration.

- Next-step recommendation.

- Human checkpoints and audit.

### Human-in-the-loop & governance

Mandatory human checkpoints at material steps; agents propose and execute low-risk actions only within policy, with a complete audit trail.

### Integration points

Builds on O16 and the claims systems; uses the agent framework/control plane and SOP RAG.

## 3. Data specification

| Source systems | Claims Management System, Policy Administration, Knowledge base, Payment systems |
| --- | --- |
| Core tables | Claims, Workflow Tasks, Knowledge Articles, Documents |
| Master data | Customer, Product, Benefits |
| Events | Workflow-step events; checkpoint approvals; completion events |
| External data | — |
| Document data | Claim files, SOPs, coverage documents |
| Feature groups | Claims history; workflow-state features |
| Data-quality prerequisites | Accurate coverage data; well-defined workflows and SOPs. |

## 4. Delivery plan

Build vs. buy: Build on the agent framework; buy the agent-governance control plane (Agent 365-class).

Indicative stack / vendors: Agent framework + control plane; LLM gateway; claims systems.

### Complexity drivers

- Overall complexity High: multi-agent orchestration, governance, integration depth.

- Requires mature MLOps and controls.

### Dependencies

- O16 adjudication.

- Agent-governance control plane.

- Mature model-risk framework.

### First 90 days

- Weeks 1–4: map one complex claim workflow; define checkpoints.

- Weeks 5–8: build a guided (assistive) version without autonomous action.

- Weeks 9–12: pilot limited agentic steps under checkpoints; measure cycle time.

## 5. Value case

Primary KPIs: Handling consistency, training time, error/rework rate

Business value: Consistency and faster onboarding of claims staff

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High: orchestration economics on complex claims. |
| Implementation complexity | High (4/5) | High. |
| Industry maturity | Medium-High | Emerging (leaders in production). |

### Benchmark reference

Allianz Project Nemo multi-agent claims with human-in-the-loop is the reference.

### Key risks & controls

- Agent error on material steps — checkpoints and narrow autonomy.

- Governance gaps — control plane and audit.

- Integration fragility — staged rollout.

# A1 · Hyper-Personalized Product Offering

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Sell the right product to each customer (per PDF) |
| Business problem | Generic offers ignore individual needs and context |
| AI capability | Recommendation engine + Predictive ML |
| GenAI / ML approach | Product recommenders, propensity models, coverage-gap analytics |
| Expected output | Personalised recommendations (per PDF) |
| Primary users | Agents, Bancassurance RMs |
| Roadmap wave | Phase 1 |

Hyper-personalized product offering recommends the single right product for each customer from full context (holdings, life events, behaviour). It is the flagship revenue engine of the Agency portfolio and the anchor for the shared recommender platform reused across O5, A5 and A12. Personalisation is compliant by design: suitability rules bound every recommendation.

## 2. Solution architecture

### How it works, end to end

- Assemble a Customer-360 context (holdings, gaps, life events, behaviour).

- Score product-fit recommenders with uplift modelling.

- Deliver the best-fit product with rationale into the agent/channel workflow.

- Apply suitability checks; capture accept/decline for retraining.

### AI / ML & GenAI components

- Product-fit recommenders; uplift modelling.

- Life-event and gap triggers.

- Suitability guardrails.

### Human-in-the-loop & governance

Recommendations are advisory; the agent (or a compliant digital journey) presents them, and suitability rules gate what can be offered.

### Integration points

Consumes Customer 360 (A7/MDM); serves via API into SFA, banca and digital channels; shares the recommender platform with A12/O5.

## 3. Data specification

| Source systems | CRM/SFA, Policy Administration, Martech, Interaction store |
| --- | --- |
| Core tables | Customers, Policies, Products, Events, Recommendations |
| Master data | Customer, Household, Product |
| Events | Life events; interaction events; recommendation accept/decline |
| External data | Digital behaviour signals |
| Document data | — |
| Feature groups | Customer demographics & household; policy & holdings; digital behaviour |
| Data-quality prerequisites | Customer 360 completeness; accurate holdings; consented data. |

## 4. Delivery plan

Build vs. buy: Build — proprietary recommender on the insurer's book is a core differentiator.

Indicative stack / vendors: Feature store; recommender/uplift models; real-time API; SFA/digital integration.

### Complexity drivers

- Overall complexity Medium.

- Depends on Customer 360 and suitability governance.

### Dependencies

- Customer 360 (A7/MDM).

- Recommender platform.

- Suitability rules.

### First 90 days

- Weeks 1–4: assemble Customer 360 features; baseline offer acceptance/APE.

- Weeks 5–8: build recommenders; A/B in one segment.

- Weeks 9–12: measure conversion/APE uplift; add suitability guardrails.

## 5. Value case

Primary KPIs: Offer acceptance rate, conversion, APE uplift

Business value: Core revenue engine for personalised selling

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | Very High: core cross-sell/engagement revenue engine. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

Prudential 'Just Ask'/advisor personalisation and AIA engagement show the value of next-best-offer at scale.

### Key risks & controls

- Unsuitable offers — suitability rules and advisory framing.

- Privacy — consent enforcement.

- Over-contact — frequency limits.

# A2 · Hyper-Personalized Campaigning & Lead Generation

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Improve marketing ROI (per PDF) |
| Business problem | Broad campaigns waste budget on unlikely converters |
| AI capability | Predictive ML + Optimization + GenAI content |
| GenAI / ML approach | Response/uplift models, segment targeting, budget optimisation, personalised content variants |
| Expected output | Target customer lists (per PDF); optimised campaign plans |
| Primary users | Marketing, Distribution Campaigns |
| Roadmap wave | Phase 1 |

Hyper-personalized campaigning & lead generation improves marketing ROI by targeting the right prospects and generating qualified leads, not just blasting segments. It is a quick win on existing campaign data and feeds the funnel that A4 then manages.

## 2. Solution architecture

### How it works, end to end

- Model response/conversion propensity across prospects and customers.

- Generate qualified target lists and lead scores.

- Optimise channel, timing and budget.

- Feed leads to the funnel (A4); learn from outcomes.

### AI / ML & GenAI components

- Response/uplift models; lead scoring.

- Channel/timing/budget optimisation.

- Look-alike prospect modelling.

### Human-in-the-loop & governance

Marketing approves audiences and content; the model optimises targeting within brand/compliance rules.

### Integration points

Consumes Customer 360 and campaign history; pushes scored leads into SFA/funnel (A4).

## 3. Data specification

| Source systems | Martech/Campaign, CRM/SFA, Digital analytics |
| --- | --- |
| Core tables | Campaigns, Segments, Customers, Responses, Content Library |
| Master data | Customer, Segment, Product |
| Events | Campaign response events; lead-created events |
| External data | Digital/behavioural and look-alike data |
| Document data | — |
| Feature groups | Digital behaviour; customer demographics; campaign-response features |
| Data-quality prerequisites | Reliable response capture; consented marketing data. |

## 4. Delivery plan

Build vs. buy: Build the targeting/lead-scoring models; use the existing martech platform for execution.

Indicative stack / vendors: Feature store; propensity/uplift models; martech integration.

### Complexity drivers

- Overall complexity Low.

- Data and attribution are the main considerations.

### Dependencies

- Customer 360.

- Campaign/response data.

- A4 funnel integration.

### First 90 days

- Weeks 1–4: baseline campaign ROI/response; assemble features.

- Weeks 5–8: build targeting + lead scoring; run one optimised campaign.

- Weeks 9–12: measure ROI/response uplift; wire leads to A4.

## 5. Value case

Primary KPIs: Campaign ROI, response rate, CPA

Business value: Higher marketing ROI with personalisation at scale

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: higher marketing ROI and qualified lead flow. |
| Implementation complexity | Medium (3/5) | Low. |
| Industry maturity | High | High. |

### Benchmark reference

AIA lead prioritisation and industry martech personalisation exemplify the pattern.

### Key risks & controls

- Poor targeting/attribution — control groups.

- Consent/privacy — governed marketing data.

# A3 · Pre-Sales Intelligence Engine

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Prepare agents before meetings (per PDF) |
| Business problem | Agents walk into meetings without a synthesised customer view |
| AI capability | LLM + Customer analytics |
| GenAI / ML approach | LLM-generated customer briefings from Customer 360, holdings, gaps and talking points |
| Expected output | Customer briefing (per PDF) before every meeting |
| Primary users | Agents, Agency Leaders |
| Roadmap wave | Quick Win |

Pre-sales intelligence engine prepares agents before every meeting with a consolidated customer briefing and talking points. It is a quick win that lifts meeting quality and shares the Customer-360 and LLM-briefing assets used by A6.

## 2. Solution architecture

### How it works, end to end

- Pull Customer 360 (holdings, gaps, life events, prior interactions).

- LLM generates a briefing pack and suggested talking points.

- Agent reviews before the meeting.

- Capture meeting outcomes to refine briefings.

### AI / ML & GenAI components

- Customer-360 aggregation.

- LLM briefing/talking-point generation.

- Gap/opportunity summarisation.

### Human-in-the-loop & governance

Briefings are preparation aids; the agent decides how to use them, and suitability applies to any product suggestion.

### Integration points

Consumes Customer 360; delivered into the agent portal/calendar; shares assets with A6.

## 3. Data specification

| Source systems | CRM/SFA, Policy Administration, Interaction store |
| --- | --- |
| Core tables | Customers, Policies, Interactions, FNA Records |
| Master data | Customer, Household, Product |
| Events | Meeting-scheduled events; interaction events |
| External data | — |
| Document data | Prior meeting notes |
| Feature groups | Policy & holdings; interaction & sentiment; life events |
| Data-quality prerequisites | Customer 360 completeness; accurate holdings. |

## 4. Delivery plan

Build vs. buy: Build on the LLM gateway + Customer 360.

Indicative stack / vendors: LLM gateway; Customer 360; agent-portal/calendar integration.

### Complexity drivers

- Overall complexity Low.

- Depends on Customer 360 quality.

### Dependencies

- Customer 360.

- Agent portal integration.

### First 90 days

- Weeks 1–4: baseline meeting conversion; assemble Customer 360.

- Weeks 5–8: generate briefings for one agency unit.

- Weeks 9–12: measure conversion/usage; refine.

## 5. Value case

Primary KPIs: Briefing usage rate, meeting-to-proposal conversion, case size

Business value: Better conversations, higher conversion

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: better-prepared agents close more and bigger cases. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Advisor prep copilots are emerging across leaders (Prudential, Manulife advisor tools).

### Key risks & controls

- Stale/incomplete data — Customer 360 quality.

- Over-reliance — agent judgement retained.

# A4 · Automated Funnel Management

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Increase conversion across the sales funnel (per PDF) |
| Business problem | Pipeline stages stall without visibility or systematic follow-up |
| AI capability | Predictive ML + Workflow automation |
| GenAI / ML approach | Stage-conversion models, stall detection, automated follow-up orchestration |
| Expected output | Pipeline dashboard (per PDF) with automated next steps |
| Primary users | Agents, Unit Managers, Agency Leaders |
| Roadmap wave | Phase 1 |

Automated funnel management increases conversion by tracking pipeline, detecting stalls and triggering next steps. It consumes the leads A2 generates and feeds deal scoring (A14), forming the agency's conversion backbone.

## 2. Solution architecture

### How it works, end to end

- Track opportunities through pipeline stages.

- Model stage-conversion and detect stalls.

- Trigger automated next-step nudges and follow-ups.

- Surface a pipeline dashboard; learn from outcomes.

### AI / ML & GenAI components

- Stage-conversion models.

- Stall detection and automated triggers.

- Pipeline analytics.

### Human-in-the-loop & governance

Nudges prompt the agent; the agent acts. No automated customer contact without agent/compliance control.

### Integration points

Consumes A2 leads; integrates with SFA; feeds A14 deal scoring.

## 3. Data specification

| Source systems | CRM/SFA, Interaction store |
| --- | --- |
| Core tables | Leads, Sales Activity, Agents, Policies |
| Master data | Lead, Opportunity, Agent, Customer |
| Events | Stage-change events; activity events; stall events |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; pipeline features |
| Data-quality prerequisites | Complete pipeline/activity capture in SFA. |

## 4. Delivery plan

Build vs. buy: Build analytics on the SFA data; configure workflow in SFA.

Indicative stack / vendors: SFA; ML stage models; workflow automation.

### Complexity drivers

- Overall complexity Medium.

- SFA data completeness is the gating factor.

### Dependencies

- SFA adoption/data.

- A2 lead feed.

- A14 integration.

### First 90 days

- Weeks 1–4: baseline funnel conversion/velocity; map stages.

- Weeks 5–8: deploy stall detection + nudges for one team.

- Weeks 9–12: measure conversion/velocity; expand.

## 5. Value case

Primary KPIs: Funnel conversion by stage, cycle time, stalled-deal recovery

Business value: Systematic conversion uplift

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | Medium: systematic conversion uplift. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Pipeline analytics are standard in mature distribution/CRM operations.

### Key risks & controls

- Poor SFA data — adoption and DQ (O3).

- Nudge fatigue — prioritisation.

# A5 · Investment Earning Simulator

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Illustrate investment returns for customers (per PDF) |
| Business problem | Customers struggle to visualise long-term product value |
| AI capability | Simulation + LLM explanation |
| GenAI / ML approach | Monte-Carlo/deterministic projection engines with plain-language LLM explanations, compliance-guarded |
| Expected output | Future value projections (per PDF) in customer-friendly form |
| Primary users | Agents, Customers |
| Roadmap wave | Quick Win |

Investment earning simulator illustrates investment returns interactively with compliant scenario projections and plain-language narration. It is a quick win that improves conversion on investment-linked products while keeping illustrations within regulatory bounds.

## 2. Solution architecture

### How it works, end to end

- Take customer inputs and product/fund parameters.

- Simulate return scenarios stochastically.

- LLM narrates the projection in plain language.

- Produce compliant illustration; capture conversion.

### AI / ML & GenAI components

- Stochastic return simulation.

- Scenario projection within illustration rules.

- LLM plain-language narration.

### Human-in-the-loop & governance

Illustrations follow approved assumptions and disclaimers; the agent presents them and compliance rules bound scenarios.

### Integration points

Uses product/fund data and illustration rules; embedded in the quote/illustration flow (with A16/O-pricing where relevant).

## 3. Data specification

| Source systems | Product/Rates, Market data, Illustration templates |
| --- | --- |
| Core tables | Products, Rates, Funds, Quotes, Illustrations |
| Master data | Product, Rates |
| Events | Illustration-generated events; quote-to-app events |
| External data | Historical fund/return data |
| Document data | Illustration templates, disclosures |
| Feature groups | Product parameters; scenario features |
| Data-quality prerequisites | Approved assumptions; correct product/fund data. |

## 4. Delivery plan

Build vs. buy: Build the simulation/narration on internal product rules.

Indicative stack / vendors: Simulation engine; LLM gateway; illustration system.

### Complexity drivers

- Overall complexity Low–Medium.

- Compliance of assumptions/disclosures is the key control.

### Dependencies

- Product/fund data.

- Illustration/compliance rules.

### First 90 days

- Weeks 1–4: baseline illustration usage/conversion; confirm assumption governance.

- Weeks 5–8: build simulator + narration for one product line.

- Weeks 9–12: measure conversion; ensure compliance sign-off.

## 5. Value case

Primary KPIs: Illustration usage, quote-to-app conversion, compliance pass rate

Business value: Clearer value stories accelerate closing

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: clearer value stories that convert compliantly. |
| Implementation complexity | Low-Medium (2/5) | Low–Medium. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Interactive illustration tools are common; GenAI narration is the newer layer.

### Key risks & controls

- Mis-illustration/mis-selling — approved assumptions, disclaimers, compliance review.

- Over-optimistic scenarios — governed ranges.

# A6 · AI "Get Smart" / Pre-Pitch Support

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Help agents prepare pitches (per PDF) |
| Business problem | Pitch quality varies widely across the force |
| AI capability | LLM + RAG |
| GenAI / ML approach | Pitch generation from customer context + product library, objection-handling suggestions |
| Expected output | Sales pitch recommendations (per PDF) |
| Primary users | Agents |
| Roadmap wave | Quick Win |

AI 'Get Smart' / pre-pitch support helps agents prepare winning, compliant pitches from customer context and the product library. It is a quick win sharing the RAG and briefing assets of A3, raising average pitch quality toward top-performer level.

## 2. Solution architecture

### How it works, end to end

- Assemble customer context and relevant product/objection knowledge (RAG).

- Generate a tailored pitch and objection-handling suggestions.

- Agent reviews and adapts.

- Capture pitch-to-close outcomes.

### AI / ML & GenAI components

- RAG over product/pitch knowledge.

- Pitch and objection-handling generation.

- Personalisation to customer context.

### Human-in-the-loop & governance

Pitch suggestions are drafts the agent owns; suitability and compliance rules bound product claims.

### Integration points

Uses the RAG stack and Customer 360; shares assets with A3; delivered in the agent portal.

## 3. Data specification

| Source systems | Product knowledge base, CRM/SFA, Interaction store |
| --- | --- |
| Core tables | Customers, Products, Knowledge Articles, FNA Records |
| Master data | Product, Customer, Knowledge Articles |
| Events | Pitch-prepared events; outcome events |
| External data | — |
| Document data | Product specs, objection playbooks, compliance guidance |
| Feature groups | Policy & holdings; product knowledge; retrieval relevance |
| Data-quality prerequisites | Curated product/compliance knowledge; Customer 360. |

## 4. Delivery plan

Build vs. buy: Build on the LLM gateway + RAG.

Indicative stack / vendors: LLM gateway; vector store; Customer 360; agent portal.

### Complexity drivers

- Overall complexity Medium.

- Compliance grounding of claims is essential.

### Dependencies

- RAG stack.

- Customer 360.

- Compliance knowledge.

### First 90 days

- Weeks 1–4: baseline pitch-to-close; index product/objection knowledge.

- Weeks 5–8: launch pre-pitch support for one team.

- Weeks 9–12: measure close-rate/quality; refine.

## 5. Value case

Primary KPIs: Pitch usage, proposal conversion, case size

Business value: Raises average pitch to top-quartile standard

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High: raises average pitch quality and close rate. |
| Implementation complexity | Low-Medium (2/5) | Medium. |
| Industry maturity | Medium | Medium-High. |

### Benchmark reference

Advisor Q&A/pitch copilots are a live battleground (Prudential 'Just Ask').

### Key risks & controls

- Non-compliant claims — compliance grounding and review.

- Generic output — strong personalisation.

# A7 · Value-Based Segmentation & Prioritization

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Segment customers by profitability (per PDF) |
| Business problem | Effort is spread evenly rather than by customer value |
| AI capability | Clustering + Predictive ML |
| GenAI / ML approach | Lifetime-value models, profitability clustering, migration analysis |
| Expected output | Customer segments (per PDF) with treatment strategies |
| Primary users | Distribution Strategy, Marketing, Agency Leaders |
| Roadmap wave | Quick Win |

Value-based segmentation & prioritization segments customers by current and potential value (CLV) so effort and treatment flow to where value concentrates. It is a quick win that underpins personalisation (A1), campaigns (A2) and proactive servicing (A9).

## 2. Solution architecture

### How it works, end to end

- Compute current and potential value (CLV) per customer/household.

- Segment and prioritise; identify migration opportunities.

- Publish segments and treatment strategies.

- Feed downstream personalisation/servicing.

### AI / ML & GenAI components

- CLV/potential-value models.

- Segmentation/clustering.

- Migration analysis.

### Human-in-the-loop & governance

Insight/strategy layer; treatment decisions are human-set per segment.

### Integration points

Consumes Customer 360; feeds A1/A2/A9 and distribution strategy.

## 3. Data specification

| Source systems | CRM/SFA, Policy Administration, Claims, Finance |
| --- | --- |
| Core tables | Customers, Policies, Claims, Payments, Segments |
| Master data | Customer, Household, Product |
| Events | Value-change events; segment-migration events |
| External data | — |
| Document data | — |
| Feature groups | Policy & holdings; payment behaviour; customer demographics |
| Data-quality prerequisites | Accurate holdings/premiums; Customer 360. |

## 4. Delivery plan

Build vs. buy: Build — proprietary CLV/segmentation on the insurer's book.

Indicative stack / vendors: Feature store; CLV models; BI.

### Complexity drivers

- Overall complexity Low.

- CLV definition and data are the main work.

### Dependencies

- Customer 360.

- Premium/claims data.

### First 90 days

- Weeks 1–4: define CLV; assemble data; baseline current segmentation.

- Weeks 5–8: build value segments; validate with distribution.

- Weeks 9–12: publish treatment strategies; feed A1/A2.

## 5. Value case

Primary KPIs: Value-segment coverage, revenue per segment, retention of high-value

Business value: Focuses force effort where value is

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: focuses effort where value concentrates. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | High | High. |

### Benchmark reference

Value/CLV segmentation is standard in mature distribution analytics.

### Key risks & controls

- Over-simplified value view — multi-factor CLV.

- Neglect of low-value-now/high-potential — potential-value modelling.

# A8 · In-the-Moment Live Sales Coach

Agency AI  ·  Roadmap wave: Phase 3  ·  Industry maturity: Low (emerging)

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Guide live sales conversations (per PDF) |
| Business problem | Agents get no help at the moment of truth in meetings |
| AI capability | LLM + Speech-to-text (real-time) |
| GenAI / ML approach | Live conversation analysis, next-talking-point suggestions, compliance prompts |
| Expected output | Next talking points (per PDF) in real time |
| Primary users | Agents (in customer meetings) |
| Roadmap wave | Phase 3 |

In-the-moment live sales coach guides live sales conversations with real-time next-talking-points. It is a Phase 3 capability (real-time audio, compliance sensitivity) sharing transcription infrastructure with O13/A18, aiming to make every conversation feel like the best manager is present.

## 2. Solution architecture

### How it works, end to end

- Transcribe the live conversation.

- Detect cues, objections and sentiment.

- Generate real-time next-talking-points and compliance nudges.

- Summarise and capture outcomes post-conversation.

### AI / ML & GenAI components

- ASR/transcription.

- Cue/objection detection.

- Real-time talking-point generation.

### Human-in-the-loop & governance

Prompts assist the agent; nothing is auto-spoken to the customer; compliance nudges support the agent's judgement.

### Integration points

Shares transcription with O13/A18; integrates with agent tools and playbooks.

## 3. Data specification

| Source systems | Contact Centre/CTI or meeting audio, Product/pitch knowledge |
| --- | --- |
| Core tables | Interactions, Customers, Products, Knowledge Articles |
| Master data | Customer, Product, Knowledge Articles |
| Events | Live-conversation events; prompt-used events |
| External data | — |
| Document data | Pitch playbooks, compliance scripts |
| Feature groups | Interaction & sentiment; retrieval relevance |
| Data-quality prerequisites | Reliable ASR; current playbooks/compliance scripts. |

## 4. Delivery plan

Build vs. buy: Buy the real-time coaching/ASR platform; build proprietary prompts on the LLM gateway.

Indicative stack / vendors: Real-time ASR (Uniphore/NICE); LLM gateway.

### Complexity drivers

- Overall complexity High: real-time latency, ASR accuracy, compliance, adoption.

- Change management is significant.

### Dependencies

- ASR/transcription infrastructure (shared O13/A18).

- Playbooks.

- Governance for live guidance.

### First 90 days

- Weeks 1–4: baseline conversion in target scenarios; stand up ASR.

- Weeks 5–8: add real-time prompts in a pilot.

- Weeks 9–12: measure conversion uplift; refine prompts and compliance nudges.

## 5. Value case

Primary KPIs: Suggestion acceptance, conversion in coached meetings, compliance flags

Business value: Frontier capability; requires consent and strong guardrails

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High: real-time capability transfer to every agent. |
| Implementation complexity | High (5/5) | Very High. |
| Industry maturity | Low (emerging) | Emerging. |

### Benchmark reference

Real-time sales-assist is nascent; adjacent to contact-centre agent-assist (O13).

### Key risks & controls

- Distraction/over-prompting — discipline.

- ASR error — confidence handling.

- Compliance in live advice — nudges and governance.

# A9 · Proactive Servicing & Admin Automation AI

Agency AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Contact customers before issues arise and automate servicing admin |
| Business problem | Service issues surface as complaints or lapses |
| AI capability | Predictive ML + Recommendation |
| GenAI / ML approach | Issue-propensity models (payment failure, service need), outreach recommendations |
| Expected output | Follow-up recommendations plus automated servicing/admin actions |
| Primary users | Agents, Retention Team |
| Roadmap wave | Phase 2 |

Proactive servicing & admin automation AI contacts customers before issues arise AND automates servicing/admin tasks — the client pairs proactive outreach with admin automation. It is a Phase 2 capability sharing behaviour signals with O15 and retention (O9), moving service from reactive to anticipatory while removing admin load.

## 2. Solution architecture

### How it works, end to end

- Predict emerging service issues from signals (payments, events, sentiment).

- Recommend proactive outreach and next steps.

- Automate routine servicing/admin tasks (with approval).

- Measure prevention and admin time saved.

### AI / ML & GenAI components

- Issue-prediction models.

- Proactive-contact recommenders.

- Servicing/admin task automation.

### Human-in-the-loop & governance

Outreach is human/assisted; automated admin actions are bounded to safe, reversible tasks with agent approval for anything customer-affecting.

### Integration points

Shares signals with O15/O9; integrates with servicing workflow and agent tools.

## 3. Data specification

| Source systems | Interaction store, Finance/Billing, Policy Administration |
| --- | --- |
| Core tables | Customers, Policies, Payments, Interactions, Recommendations |
| Master data | Customer, Policy, Agent |
| Events | Service/payment/policy events; proactive-contact events |
| External data | — |
| Document data | — |
| Feature groups | Interaction & sentiment; payment behaviour; policy & holdings |
| Data-quality prerequisites | Complete interaction/payment data. |

## 4. Delivery plan

Build vs. buy: Build predictive models; configure admin automation on the servicing platform.

Indicative stack / vendors: Feature store; classification models; servicing workflow/RPA.

### Complexity drivers

- Overall complexity Medium.

- Safe admin automation scope is the main control.

### Dependencies

- Behaviour signals (O15).

- Servicing workflow.

- Approval controls for automated actions.

### First 90 days

- Weeks 1–4: baseline prevented issues/admin time; assemble signals.

- Weeks 5–8: pilot proactive outreach + one automated admin task.

- Weeks 9–12: measure prevention and time saved; harden controls.

## 5. Value case

Primary KPIs: Prevented lapses/complaints, proactive-contact save rate, NPS

Business value: Retention and experience uplift

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | Medium: retention via anticipation plus admin-cost savings. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Proactive engagement is a leader theme (Sun Life, Ping An); admin automation is standard RPA-plus-AI.

### Key risks & controls

- Unsafe automated actions — bounded scope and approval.

- Over-contact — prioritisation.

# A10 · Automated Reactive Servicing

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Respond quickly to service requests (per PDF) |
| Business problem | Agent-raised service requests queue behind ops backlogs |
| AI capability | LLM + Workflow automation |
| GenAI / ML approach | Request classification, suggested resolutions, auto-drafted responses with approval |
| Expected output | Suggested resolutions (per PDF) |
| Primary users | Agents, Distribution Support, Service Ops |
| Roadmap wave | Phase 1 |

Automated reactive servicing responds quickly and consistently to service requests with classification and suggested/drafted resolutions. It is a Phase 1 capability on the RAG/LLM stack complementing proactive servicing (A9) and self-service (O11).

## 2. Solution architecture

### How it works, end to end

- Classify inbound service requests.

- Generate suggested resolutions and drafted responses (RAG).

- Agent reviews and sends.

- Learn from resolutions; route to self-service where possible.

### AI / ML & GenAI components

- Request classification.

- Suggested-resolution/response generation.

- Feedback loop.

### Human-in-the-loop & governance

Drafts are reviewed and sent by the servicing team; nothing customer-facing goes out unapproved.

### Integration points

Uses the RAG stack; integrates with service workflow; hands simple cases to O11.

## 3. Data specification

| Source systems | Service workflow, Knowledge base, Policy Administration |
| --- | --- |
| Core tables | Service Requests, Policies, Customers, Interactions |
| Master data | Customer, Policy, Knowledge Articles |
| Events | Request events; resolution events |
| External data | — |
| Document data | SOPs, policy documents, templates |
| Feature groups | Interaction & sentiment; retrieval relevance |
| Data-quality prerequisites | Current SOPs; accurate policy data. |

## 4. Delivery plan

Build vs. buy: Build on the LLM gateway + RAG; reuse O14 components.

Indicative stack / vendors: LLM gateway; vector store; service workflow.

### Complexity drivers

- Overall complexity Low.

- Content curation and workflow integration.

### Dependencies

- RAG stack.

- Curated SOPs.

- Service workflow.

### First 90 days

- Weeks 1–4: baseline response TAT/quality; index SOPs for top requests.

- Weeks 5–8: launch suggested resolutions for those requests.

- Weeks 9–12: measure TAT/quality; expand.

## 5. Value case

Primary KPIs: Resolution TAT, first-time resolution, agent satisfaction

Business value: Faster service keeps agents selling

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: faster, consistent resolution at lower cost. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | Medium-High | High. |

### Benchmark reference

AI-assisted servicing is widespread; leaders draft-and-approve at scale.

### Key risks & controls

- Incorrect drafts — human approval, citations.

- Stale SOPs — governance.

# A11 · AI Nudges for Agents (Key Actions)

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Remind agents about key actions (per PDF) |
| Business problem | Critical actions (renewals, birthdays, follow-ups) get missed |
| AI capability | Recommendation + Event triggers |
| GenAI / ML approach | Event-triggered nudge engine with prioritisation and fatigue control |
| Expected output | Action notifications (per PDF) |
| Primary users | Agents |
| Roadmap wave | Quick Win |

AI nudges for agents (key actions) reminds agents about time-critical actions — renewals, birthdays, follow-ups — so nothing slips. Note: the client source lists 'AI nudges for agents' twice (items 11 and 15); this profile covers the key-action/reminder facet, with A15 covering the productivity-habit facet. It is a quick win on event data.

## 2. Solution architecture

### How it works, end to end

- Detect key events (renewals due, life events, follow-ups).

- Score priority per agent.

- Push prioritised action notifications.

- Track completion; refine timing.

### AI / ML & GenAI components

- Event/trigger detection.

- Priority scoring.

- Personalised notification generation.

### Human-in-the-loop & governance

Nudges prompt agents to act; agents decide and execute.

### Integration points

Consumes policy/customer events; delivered in the agent portal/mobile app.

## 3. Data specification

| Source systems | Policy Administration, CRM/SFA, Calendars |
| --- | --- |
| Core tables | Policies, Events, Leads, Sales Activity, Agents |
| Master data | Policy, Customer, Agent |
| Events | Renewal/birthday/follow-up trigger events; nudge-completion events |
| External data | — |
| Document data | — |
| Feature groups | Temporal/seasonal; agent & distribution; event features |
| Data-quality prerequisites | Accurate event/date data. |

## 4. Delivery plan

Build vs. buy: Build on event data; deliver via the agent app.

Indicative stack / vendors: Event/trigger engine; notification service; SFA/app integration.

### Complexity drivers

- Overall complexity Low.

- Mostly event plumbing and prioritisation.

### Dependencies

- Policy/customer event data.

- Agent app/notification channel.

### First 90 days

- Weeks 1–4: baseline missed-action rate; define key triggers.

- Weeks 5–8: launch prioritised nudges for one team.

- Weeks 9–12: measure completion/activity uplift.

## 5. Value case

Primary KPIs: Nudge action rate, missed-action reduction, persistency contribution

Business value: Low-cost, high-frequency productivity gain

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: zero missed moments across the book. |
| Implementation complexity | Low (1/5) | Low. |
| Industry maturity | High | High. |

### Benchmark reference

Nudge/reminder engines are standard in SFA-mature distribution.

### Key risks & controls

- Nudge fatigue — prioritisation and frequency caps.

- Bad date data — DQ (O3).

# A12 · Next Best Action & Goal-Planning AI

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Recommend optimal actions aligned to goals (per PDF) |
| Business problem | Agents lack a prioritised daily plan linked to targets |
| AI capability | Recommendation engine + Optimization |
| GenAI / ML approach | NBA models, goal-gap analytics, prioritised task planning |
| Expected output | Prioritised task list (per PDF) |
| Primary users | Agents, Unit Managers |
| Roadmap wave | Phase 1 |

Next best action & goal-planning AI recommends optimal actions aligned to each agent's goals, turning competing priorities into an AI-prioritised daily plan. It is a Phase 1 value engine on the shared recommender platform (with A1/O5), becoming the agency's operating rhythm.

## 2. Solution architecture

### How it works, end to end

- Assemble pipeline, customer scores, targets and capacity.

- Recommend prioritised next-best-actions with goal-gap analytics.

- Deliver a daily task list.

- Learn from action outcomes.

### AI / ML & GenAI components

- NBA recommenders.

- Goal-gap analytics.

- Daily task-list optimisation.

### Human-in-the-loop & governance

The agent owns the plan; recommendations optimise focus, not autonomy over customer contact.

### Integration points

Shares the recommender platform with A1/O5; integrates with SFA and targets.

## 3. Data specification

| Source systems | CRM/SFA, Targets, Customer scores (A1/A7) |
| --- | --- |
| Core tables | Customers, Recommendations, Targets, Sales Activity, Agents |
| Master data | Agent, Customer, Product |
| Events | Action-taken events; goal-progress events |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; customer propensity; pipeline features |
| Data-quality prerequisites | Accurate targets/pipeline; customer scores available. |

## 4. Delivery plan

Build vs. buy: Build on the shared recommender platform.

Indicative stack / vendors: Feature store; NBA/optimisation models; SFA integration.

### Complexity drivers

- Overall complexity Medium.

- Balancing goals, capacity and customer priorities.

### Dependencies

- Recommender platform (A1).

- Targets/pipeline data.

- Customer scores (A7).

### First 90 days

- Weeks 1–4: baseline goal attainment/activity; assemble inputs.

- Weeks 5–8: build NBA + daily list for one team.

- Weeks 9–12: measure attainment/NBP per active agent.

## 5. Value case

Primary KPIs: Task completion, conversion on recommended actions, goal attainment

Business value: The daily operating system of the AI-enabled agent

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Very High | Very High: the AI-prioritised agency operating rhythm. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | High | High. |

### Benchmark reference

NBA is a core distribution-AI capability across leaders.

### Key risks & controls

- Poor prioritisation — outcome feedback and tuning.

- Adoption — embed in daily workflow.

# A13 · AI-Enabled Agent Profiling

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Understand agent strengths (per PDF) |
| Business problem | Leaders cannot see strengths/gaps across hundreds of agents |
| AI capability | ML analytics + Clustering |
| GenAI / ML approach | Skill/behaviour profiling, archetype clustering, gap-to-top-performer analysis |
| Expected output | Agent scorecards (per PDF) |
| Primary users | Agency Leaders, Distribution Development |
| Roadmap wave | Quick Win |

AI-enabled agent profiling builds a data-driven view of each agent's strengths and gaps to target development. It is a quick win that feeds coaching (A21), training (A17) and performance management, replacing one-size-fits-all development.

## 2. Solution architecture

### How it works, end to end

- Profile agents from activity, product mix, funnel and training data.

- Cluster behaviours; compare to benchmarks.

- Produce scorecards with strengths, gaps and development suggestions.

- Feed A17/A21.

### AI / ML & GenAI components

- Skill/behaviour profiling.

- Performance-driver clustering.

- Benchmark comparison.

### Human-in-the-loop & governance

Scorecards inform leaders and trainers; development decisions remain human.

### Integration points

Consumes SFA/activity and training data; feeds A17 training and A21 coaching.

## 3. Data specification

| Source systems | CRM/SFA, LMS/HR, Performance systems |
| --- | --- |
| Core tables | Agents, Sales Activity, Performance Records, Training Records |
| Master data | Agent, Product |
| Events | Activity events; performance/training events |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; funnel; training features |
| Data-quality prerequisites | Complete activity/training capture. |

## 4. Delivery plan

Build vs. buy: Build on SFA/HR data.

Indicative stack / vendors: Feature store; clustering/analytics; BI.

### Complexity drivers

- Overall complexity Low.

- Data completeness is the main factor.

### Dependencies

- SFA/activity data.

- Training data.

### First 90 days

- Weeks 1–4: baseline development approach; assemble data.

- Weeks 5–8: build profiles/scorecards for one unit.

- Weeks 9–12: validate with leaders; feed A17/A21.

## 5. Value case

Primary KPIs: Scorecard coverage, targeted-development uptake, productivity delta

Business value: Foundation for coaching, training and nudges

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: targeted, higher-ROI development. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Agent analytics/scorecards are common; GenAI-personalised development is emerging (PruAction).

### Key risks & controls

- Mis-profiling from sparse data — DQ and multi-signal profiling.

- Perceived surveillance — transparency.

# A14 · Likelihood-to-Succeed Model

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Predict deal success (per PDF) |
| Business problem | Effort goes to deals that will not close |
| AI capability | Predictive ML |
| GenAI / ML approach | Opportunity-scoring classification with pipeline features |
| Expected output | Opportunity probability (per PDF) |
| Primary users | Agents, Unit Managers |
| Roadmap wave | Phase 1 |

Likelihood-to-succeed model predicts deal/opportunity success so effort flows to winnable deals and forecasts become reliable. It is a Phase 1 capability consuming A4's funnel data and sharpening pipeline management.

## 2. Solution architecture

### How it works, end to end

- Score opportunity success probability from attributes and signals.

- Analyse win drivers; calibrate the forecast.

- Prioritise agent effort; surface at-risk deals.

- Learn from win/loss.

### AI / ML & GenAI components

- Opportunity-scoring classification.

- Win-driver analysis.

- Forecast calibration.

### Human-in-the-loop & governance

Scores guide prioritisation; agents/managers decide effort allocation.

### Integration points

Consumes A4 pipeline data; feeds SFA prioritisation and forecasting.

## 3. Data specification

| Source systems | CRM/SFA, Interaction store |
| --- | --- |
| Core tables | Leads, Quotes, Sales Activity, Customers |
| Master data | Opportunity, Customer, Agent |
| Events | Stage/activity events; win/loss events |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; pipeline; customer propensity |
| Data-quality prerequisites | Complete opportunity/stage data. |

## 4. Delivery plan

Build vs. buy: Build on SFA data.

Indicative stack / vendors: Feature store; classification models; SFA integration.

### Complexity drivers

- Overall complexity Low.

- SFA data completeness gates accuracy.

### Dependencies

- A4 pipeline data.

- SFA integration.

### First 90 days

- Weeks 1–4: baseline forecast accuracy/win rate; assemble data.

- Weeks 5–8: build/calibrate the model.

- Weeks 9–12: pilot prioritisation; measure win-rate/forecast uplift.

## 5. Value case

Primary KPIs: Win-rate uplift, forecast accuracy, effort reallocation

Business value: Sharper pipeline focus

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: effort to winnable deals; reliable forecasts. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | High | High. |

### Benchmark reference

Opportunity scoring is standard in mature sales analytics.

### Key risks & controls

- Over-trust in scores — advisory framing.

- Sparse data — DQ.

# A15 · AI Nudges for Agents (Productivity)

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Improve productivity via personalised reminders (per PDF) |
| Business problem | Generic reminders are ignored; timing and relevance matter |
| AI capability | Recommendation + Behavioural ML |
| GenAI / ML approach | Personalised nudge timing/content models, A/B-tested behavioural triggers |
| Expected output | Personalised reminders (per PDF) |
| Primary users | Agents |
| Roadmap wave | Quick Win |

AI nudges for agents (productivity) improves productivity with personalised reminders and micro-goals tied to individual habits. Note: the client source lists 'AI nudges for agents' twice (items 11 and 15); this profile covers the productivity-habit facet, complementing A11's key-action reminders. It is a quick win.

## 2. Solution architecture

### How it works, end to end

- Model each agent's productivity patterns and habit gaps.

- Generate personalised productivity nudges and micro-goals.

- Deliver in the agent app; track engagement.

- Refine from response.

### AI / ML & GenAI components

- Behaviour-pattern models.

- Habit-gap detection.

- Personalised nudge generation (LLM).

### Human-in-the-loop & governance

Nudges encourage behaviours; agents choose to act.

### Integration points

Consumes activity data and A13 profiles; delivered in the agent app.

## 3. Data specification

| Source systems | CRM/SFA, Performance systems |
| --- | --- |
| Core tables | Agents, Sales Activity, Notifications, Targets |
| Master data | Agent |
| Events | Activity events; nudge-engagement events |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; behaviour features |
| Data-quality prerequisites | Reliable activity data. |

## 4. Delivery plan

Build vs. buy: Build on activity data; reuse A11 delivery.

Indicative stack / vendors: Behaviour models; notification service; app integration.

### Complexity drivers

- Overall complexity Low.

- Personalisation quality is the differentiator.

### Dependencies

- Activity data.

- A13 profiles.

- Agent app.

### First 90 days

- Weeks 1–4: baseline activity/active-agent ratio.

- Weeks 5–8: launch personalised productivity nudges for one team.

- Weeks 9–12: measure activity uplift/engagement.

## 5. Value case

Primary KPIs: Nudge engagement, activity uplift, active-agent ratio

Business value: Compounding micro-gains across the force

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: compounding productivity from daily habits. |
| Implementation complexity | Low (1/5) | Low. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Personalised productivity nudging is emerging in agency-force AI (PruAction-style).

### Key risks & controls

- Nudge fatigue — personalisation and frequency caps.

- Gaming of metrics — outcome focus.

# A16 · AI-Driven Pre-Interviews & Evaluation

Agency AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Support recruitment with AI candidate assessment (per PDF) |
| Business problem | High early attrition wastes recruitment and training spend |
| AI capability | NLP + Predictive ML |
| GenAI / ML approach | Structured pre-interview analysis, candidate-success prediction, fairness-audited scoring |
| Expected output | Candidate assessment (per PDF) |
| Primary users | Recruitment Team, Agency Leaders |
| Roadmap wave | Phase 2 |

AI-driven pre-interviews & evaluation supports recruitment with structured AI pre-interviews and candidate-success prediction, cutting early attrition that wastes recruitment and training spend. It is a Phase 2 capability building a stronger agency force.

## 2. Solution architecture

### How it works, end to end

- Run structured AI pre-interviews (chat/voice).

- Extract signals; predict candidate success.

- Produce candidate assessment with fit score.

- Feed recruitment decisions; learn from outcomes.

### AI / ML & GenAI components

- Structured AI pre-interview.

- Candidate-success prediction.

- Resume/interview NLP.

### Human-in-the-loop & governance

Recruiters make hiring decisions; AI screens and assesses with human oversight and bias controls.

### Integration points

Integrates with the recruitment/HR pipeline; outcomes feed A13/A17.

## 3. Data specification

| Source systems | HR/Recruitment systems, Performance systems |
| --- | --- |
| Core tables | Candidates, Agents, Performance Records, Training Records |
| Master data | Candidate, Agent |
| Events | Application/interview events; hire/attrition events |
| External data | — |
| Document data | Resumes, assessments |
| Feature groups | Candidate features; historical agent-success features |
| Data-quality prerequisites | Labelled historical agent outcomes; fair, representative data. |

## 4. Delivery plan

Build vs. buy: Buy the AI-interview/assessment tooling; build the success model on internal outcomes.

Indicative stack / vendors: AI-interview platform; ML success models; ATS integration.

### Complexity drivers

- Overall complexity Medium.

- Fairness/bias controls are essential for hiring.

### Dependencies

- Historical agent-outcome data.

- ATS integration.

- Bias/fairness governance.

### First 90 days

- Weeks 1–4: baseline 12-month survival/ramp; assemble outcome data.

- Weeks 5–8: pilot AI pre-interview + success scoring.

- Weeks 9–12: measure survival/quality; audit fairness.

## 5. Value case

Primary KPIs: 12-month recruit survival, ramp-up speed, assessment fairness metrics

Business value: Better recruit ROI (PRUVenture-style programs)

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: better recruit ROI and a stronger force. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | Medium | Medium. |

### Benchmark reference

AI-assisted recruitment is growing; success-prediction tied to agent outcomes is differentiating (PRUVenture-style).

### Key risks & controls

- Hiring bias — fairness audits, human decisions.

- Candidate experience — transparency.

- Over-reliance — human oversight.

# A17 · Personalized AI-Delivered Training & Coaching Modules

Agency AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium (GenAI role-play emerging)

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Upskill agents with personalised learning (per PDF) |
| Business problem | One-size-fits-all training slows time-to-productivity |
| AI capability | Recommendation + LLM tutoring |
| GenAI / ML approach | Skill-gap models, adaptive learning paths, LLM role-play simulation with feedback |
| Expected output | Learning recommendations (per PDF) |
| Primary users | Agents, Trainers, Agency Development |
| Roadmap wave | Phase 2 |

Personalized AI-delivered training & coaching modules upskill agents with adaptive learning paths and LLM role-play, accelerating time-to-productivity. It is a Phase 2 capability consuming A13 profiles and feeding performance (A21).

## 2. Solution architecture

### How it works, end to end

- Assess skill gaps from A13 profiles and performance.

- Recommend adaptive learning paths.

- Deliver LLM role-play/coaching modules with feedback.

- Measure post-training performance lift.

### AI / ML & GenAI components

- Skill-gap models.

- Adaptive learning-path recommendation.

- LLM role-play/coaching simulation.

### Human-in-the-loop & governance

Trainers oversee curricula; AI personalises and delivers practice; sensitive assessments are human-reviewed.

### Integration points

Consumes A13 profiles and LMS content; feeds A21 and performance systems.

## 3. Data specification

| Source systems | LMS, Performance systems, CRM/SFA |
| --- | --- |
| Core tables | Agents, Training Records, Content Library, Sales Activity |
| Master data | Agent, Content Library |
| Events | Training-completion events; performance events |
| External data | — |
| Document data | Training content |
| Feature groups | Agent & distribution; training; performance features |
| Data-quality prerequisites | Accurate skill/performance data; quality content. |

## 4. Delivery plan

Build vs. buy: Buy the adaptive-learning platform; build role-play on the LLM gateway.

Indicative stack / vendors: LMS/adaptive learning; LLM gateway; content library.

### Complexity drivers

- Overall complexity Medium.

- Content quality and role-play design drive effort.

### Dependencies

- A13 profiles.

- LMS content.

- LLM gateway.

### First 90 days

- Weeks 1–4: baseline time-to-first-sale/cert pass; map skills.

- Weeks 5–8: pilot adaptive paths + one role-play module.

- Weeks 9–12: measure ramp/performance lift.

## 5. Value case

Primary KPIs: Time to first sale, certification pass rate, early productivity

Business value: Faster productive agents at scale

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: faster productive agents at scale. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | Medium (GenAI role-play emerging) | Medium. |

### Benchmark reference

GenAI role-play and adaptive learning are emerging in agency development.

### Key risks & controls

- Poor content — governance.

- Role-play realism/compliance — review.

# A18 · AI Live Coaching Assistant

Agency AI  ·  Roadmap wave: Phase 3  ·  Industry maturity: Low (emerging)

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Support meetings in real time (per PDF) |
| Business problem | Managers cannot join every agent meeting to coach |
| AI capability | LLM + Speech-to-text (real-time) |
| GenAI / ML approach | Real-time meeting analysis, coaching prompts, post-meeting summaries and scoring |
| Expected output | Real-time coaching (per PDF) |
| Primary users | Agents, Unit Managers |
| Roadmap wave | Phase 3 |

AI live coaching assistant supports agent meetings in real time and generates follow-ups, transferring best-coach capability to every agent. It is a Phase 3 capability sharing transcription with O13/A8, requiring mature governance for real-time guidance.

## 2. Solution architecture

### How it works, end to end

- Transcribe the meeting in real time.

- Generate coaching cues during the meeting.

- Auto-generate summaries and follow-up actions.

- Capture outcomes; refine coaching.

### AI / ML & GenAI components

- Real-time transcription.

- Coaching-cue generation.

- Post-meeting summarisation/action extraction.

### Human-in-the-loop & governance

Cues assist the agent; no automated customer interaction; follow-ups are agent-approved.

### Integration points

Shares transcription with O13/A8; integrates with agent tools and CRM for follow-ups.

## 3. Data specification

| Source systems | Meeting audio/video, CRM/SFA, Coaching playbooks |
| --- | --- |
| Core tables | Interactions, Agents, Knowledge Articles, Performance Records |
| Master data | Customer, Agent, Knowledge Articles |
| Events | Meeting events; follow-up events |
| External data | — |
| Document data | Coaching playbooks |
| Feature groups | Interaction & sentiment; retrieval relevance |
| Data-quality prerequisites | Reliable ASR; current playbooks. |

## 4. Delivery plan

Build vs. buy: Buy the real-time coaching/ASR platform; build proprietary coaching prompts.

Indicative stack / vendors: Real-time ASR; LLM gateway; CRM integration.

### Complexity drivers

- Overall complexity High: real-time, ASR accuracy, consent, adoption.

- Governance for live coaching is essential.

### Dependencies

- ASR infrastructure (shared O13/A8).

- Playbooks.

- Consent/governance for recording.

### First 90 days

- Weeks 1–4: baseline coached-meeting conversion; stand up ASR + consent.

- Weeks 5–8: pilot real-time cues + auto follow-ups.

- Weeks 9–12: measure conversion/follow-up completion.

## 5. Value case

Primary KPIs: Coached-meeting conversion, skill progression, consent compliance

Business value: Extends A8 into systematic capability building

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | High: real-time capability transfer from best coaches. |
| Implementation complexity | High (5/5) | Very High. |
| Industry maturity | Low (emerging) | Emerging. |

### Benchmark reference

Real-time meeting coaching is nascent; adjacent to contact-centre agent-assist.

### Key risks & controls

- Recording consent/privacy — governance and disclosure.

- ASR error — confidence handling.

- Over-prompting — discipline.

# A19 · Compensation Builder

Agency AI  ·  Roadmap wave: Phase 2  ·  Industry maturity: Medium

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Calculate commissions accurately and transparently (per PDF) |
| Business problem | Commission calculation is complex, opaque and dispute-prone |
| AI capability | Rules + ML forecasting + LLM explanation |
| GenAI / ML approach | Commission computation engine, forecast models, plain-language statement explanations |
| Expected output | Compensation statements (per PDF) with forecasts and explanations |
| Primary users | Agents, Distribution Finance |
| Roadmap wave | Phase 2 |

Compensation builder calculates commissions accurately and transparently with forecasts, cutting disputes and manual effort. It is a quick win that builds agent trust and frees distribution-finance time.

## 2. Solution architecture

### How it works, end to end

- Ingest scheme rules and production data.

- Compute commissions; detect payout anomalies.

- Forecast future commissions; provide drill-down statements.

- Resolve disputes with transparent breakdowns.

### AI / ML & GenAI components

- Automated commission computation (rules).

- Forecast models.

- Anomaly detection on payouts.

### Human-in-the-loop & governance

Finance reviews exceptions and approves payouts; the system computes and explains, humans authorise. Financial-transaction execution stays with authorised finance processes.

### Integration points

Consumes scheme rules and production; integrates with finance/payment systems (compute-and-explain, not autonomous payment).

## 3. Data specification

| Source systems | Finance/Commissions, CRM/SFA, Policy Administration |
| --- | --- |
| Core tables | Commissions, Schemes, Agents, Policies, Payments |
| Master data | Agent, Scheme, Policy |
| Events | Production events; commission-run events; adjustment/clawback events |
| External data | — |
| Document data | Scheme documents |
| Feature groups | Agent & distribution; commission features |
| Data-quality prerequisites | Accurate scheme rules and production data. |

## 4. Delivery plan

Build vs. buy: Buy + configure a commission platform; build forecasting/anomaly layer.

Indicative stack / vendors: Commission engine; ML forecasting; finance integration.

### Complexity drivers

- Overall complexity Low–Medium.

- Scheme-rule accuracy and versioning.

### Dependencies

- Scheme configuration.

- Production data.

- Finance integration.

### First 90 days

- Weeks 1–4: baseline dispute rate/processing time; codify one scheme.

- Weeks 5–8: automate computation + statements for that scheme.

- Weeks 9–12: add forecasting; measure disputes/time.

## 5. Value case

Primary KPIs: Statement accuracy, dispute rate, forecast accuracy

Business value: Trust and transparency in the compensation engine

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: trust and time savings across the force. |
| Implementation complexity | Medium (3/5) | Low–Medium. |
| Industry maturity | Medium | Medium-High. |

### Benchmark reference

Automated commission platforms are widespread; forecasting/anomaly layers add value.

### Key risks & controls

- Calculation errors — testing, versioning, exception review.

- No autonomous payment — authorised finance processes only.

# A20 · Real-Time Performance Monitoring for Leaders

Agency AI  ·  Roadmap wave: Quick Win  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Monitor sales performance live for leaders (per PDF) |
| Business problem | Leaders see performance in month-end reports, too late to act |
| AI capability | Streaming analytics + ML |
| GenAI / ML approach | Live KPI pipelines, anomaly alerts, trend detection |
| Expected output | Live performance dashboards (per PDF) |
| Primary users | Agency Leaders, Unit Managers, Distribution Strategy |
| Roadmap wave | Quick Win |

Real-time performance monitoring for leaders gives sales leaders live visibility instead of monthly arrears, enabling in-week intervention. It is a quick win on streaming production data and the foundation for action-oriented monitoring (A21).

## 2. Solution architecture

### How it works, end to end

- Stream live production, activity and target data.

- Compute live KPIs with anomaly/trend alerts.

- Surface leader dashboards.

- Feed A21 for recommended actions.

### AI / ML & GenAI components

- Streaming KPI pipelines.

- Anomaly/trend detection.

- Leader dashboards.

### Human-in-the-loop & governance

Dashboards inform leaders; interventions are human decisions (A21 recommends).

### Integration points

Consumes live production/activity; feeds A21; integrates with BI.

## 3. Data specification

| Source systems | CRM/SFA, Production/Finance, Targets |
| --- | --- |
| Core tables | Sales Activity, Agents, Targets, Policies |
| Master data | Agent, Target |
| Events | Production/activity events (streaming) |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; temporal features |
| Data-quality prerequisites | Timely, accurate production/activity feeds. |

## 4. Delivery plan

Build vs. buy: Build streaming analytics; buy BI/streaming platform.

Indicative stack / vendors: Streaming (Kafka/Event Hubs); real-time analytics; BI.

### Complexity drivers

- Overall complexity Low.

- Streaming data plumbing is the main effort.

### Dependencies

- Live production/activity feeds.

- Targets.

### First 90 days

- Weeks 1–4: baseline time-to-insight; identify live feeds.

- Weeks 5–8: build live KPIs + alerts for one region.

- Weeks 9–12: measure intervention speed; feed A21.

## 5. Value case

Primary KPIs: Dashboard adoption, time-to-intervention, target attainment

Business value: From retrospective reporting to live steering

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | Medium | Medium: management acts in-week, not next month. |
| Implementation complexity | Low-Medium (2/5) | Low. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Real-time performance dashboards are common in advanced distribution management.

### Key risks & controls

- Data latency/quality — reliable feeds.

- Alert overload — thresholds.

# A21 · Action-Oriented Real-Time Performance Monitoring

Agency AI  ·  Roadmap wave: Phase 1  ·  Industry maturity: Medium-High

## 1. Initiative charter

| Domain | Agency |
| --- | --- |
| Strategic goal | Recommend leadership actions from performance data (per PDF) |
| Business problem | Dashboards show what happened but not what to do |
| AI capability | Predictive ML + LLM recommendations |
| GenAI / ML approach | Driver analysis, intervention recommendation models, LLM coaching-plan generation (PruAction-style) |
| Expected output | Coaching and intervention plans (per PDF) |
| Primary users | Agency Leaders, Unit Managers |
| Roadmap wave | Phase 1 |

Action-oriented real-time performance monitoring goes beyond dashboards to recommend leadership actions and intervention plans from performance signals. It is a Phase 1 capability building on A20 and A13, turning monitoring into managed improvement — the PruAction pattern.

## 2. Solution architecture

### How it works, end to end

- Analyse performance drivers per team/agent (from A20/A13).

- Recommend interventions and coaching/action plans.

- Deliver plans to leaders; track adoption.

- Measure post-intervention lift; refine.

### AI / ML & GenAI components

- Driver analysis.

- Intervention recommendation.

- LLM-generated coaching/action plans.

### Human-in-the-loop & governance

Leaders decide and execute interventions; AI recommends and tracks.

### Integration points

Consumes A20 live KPIs and A13 profiles; delivers to leaders; feeds training (A17).

## 3. Data specification

| Source systems | CRM/SFA, Performance systems, A20/A13 outputs |
| --- | --- |
| Core tables | Agents, Performance Records, Targets, Recommendations |
| Master data | Agent, Target |
| Events | Performance-trend events; intervention events |
| External data | — |
| Document data | — |
| Feature groups | Agent & distribution; performance-driver features |
| Data-quality prerequisites | Reliable performance data; A20/A13 available. |

## 4. Delivery plan

Build vs. buy: Build on A20/A13 with the LLM gateway for plan generation.

Indicative stack / vendors: Analytics; LLM gateway; leader dashboards.

### Complexity drivers

- Overall complexity Medium.

- Turning drivers into credible, adoptable actions.

### Dependencies

- A20 monitoring.

- A13 profiling.

- Leader workflow.

### First 90 days

- Weeks 1–4: baseline intervention adoption/performance lift.

- Weeks 5–8: generate action plans for one region.

- Weeks 9–12: measure adoption and post-intervention lift.

## 5. Value case

Primary KPIs: Intervention success rate, coached-cohort productivity delta, active-agent ratio

Business value: Prudential PruAction benchmark: GenAI performance management

### Ratings

| Dimension | Rating | Basis |
| --- | --- | --- |
| Business value | High | High: from monitoring to managed improvement. |
| Implementation complexity | Medium (3/5) | Medium. |
| Industry maturity | Medium-High | Medium-High. |

### Benchmark reference

Prudential PruAction operationalises GenAI performance management with reported productivity momentum.

### Key risks & controls

- Generic/unadopted recommendations — quality and leader involvement.

- Over-direction — leader judgement retained.